# Production Systems Landscape

Reverse Engineering & Fit-Gap Dossier — Rheinwerk Chemie GmbH

Version 1.0 — 28 July 2026

Abstract

Evidence-grounded reverse engineering and fit-gap analysis of the three production systems in scope for the “one-app” MES consolidation — Qcadoo MES (Plant A), ERPNext (Plant C) and Apache OFBiz (Plant B) — with a 30-capability comparison, golden-source recommendations and consolidation constraints.

Contents

Document control	2

1. Executive summary	3

2. Method and evidence approach	4

3. Application dossiers	5

4. Common capability model	71

5. Cross-application comparison	76

6. Fit-gap analysis and golden sources	80

7. Consolidation implications (constraints — explicitly no design)	83

8. Appendices	84

## Document control

Programme: Rheinwerk Chemie GmbH production-systems rationalisation (“one-app” MES consolidation) Version: 1.0 — 2026-07-28 Analysed refs (all citations valid only at these commits):

| System | Repository | Ref | Commit |
| --- | --- | --- | --- |
| Qcadoo MES (Plant A) | SachetCognition/Chem_mes | master | 81d6bb59392d |
| ERPNext (Plant C) | SachetCognition/Chem_erpnext | develop | 31e7970764e6 |
| Apache OFBiz (Plant B) | SachetCognition/VM_ofbiz-framework | trunk | ecf2990fd62a |

## 1. Executive summary

Rheinwerk Chemie runs three overlapping production systems: a feature-deep but ageing Qcadoo-based MES at Plant A, a broad and healthy ERPNext instance at Plant C, and a generic Apache OFBiz ERP at Plant B whose manufacturing module has been functionally frozen for years. This dossier reverse-engineers all three from source at pinned commits, documents each on its own terms, rates them against a 30-capability MES model, and recommends a golden source per capability area for the consolidation.

Headline findings:

- All three ship a real production-order state machine, but of three different species: Qcadoo encodes transitions in Java enums enforced by AOP listeners; ERPNext derives status from posted stock documents; OFBiz drives transitions from seed-data whitelist rows. Reconciling “state as workflow” vs “state as posting reflection” is the single largest behavioural decision of the consolidation.

- Qcadoo is the depth leader for execution semantics: governed 5-state recipe (technology) approval with ~20 structural validators, a system-of-record batch genealogy object model with reversible batch blocking, and lot-level warehouse fidelity (pallets, storage locations, FIFO/LIFO/FEFO/LEFO, draft-document reservations). It is also the riskiest platform: Java 8, Spring-XML era, untyped entities, 245k LOC of SQL dumps, snapshot dependencies.

- ERPNext is the breadth and health leader: the only system with a genuine quality-inspection engine (typed inspections, parametric readings, formula acceptance, transaction gating), the strongest planning/MRP and costing/valuation stack, modern CI and tests, and a metadata extension model designed for absorption of foreign semantics.

- OFBiz wins no capability outright. Its manufacturing module is Adequate at best, quality is Absent (a bare quantityRejected field), lot tracking is optional, and RBAC ships only 5 CRUD permissions. Its value to the programme is reference material and data-migration source only.

- White space (absent in all three, must be built or bought): ISA-88 procedural batch recipes, Certificates of Analysis, hazmat/regulatory master data, SCADA/OPC-UA connectivity, and electronic signatures (21 CFR Part 11-style).

- Golden sources by area: ERPNext for quality engine, planning/MRP, costing/valuation, master data, warehouse tree and platform substrate; Qcadoo for order-lifecycle semantics, execution gating, recipe governance, batch genealogy/blocking and warehouse physical fidelity (as re-implemented semantics, not code); nothing from OFBiz.

These findings are consistent with — and provide the evidence base for — the dispositions already recorded in CONSOLIDATION.md and docs/adr/ADR-001-target-stack.md of this repository. This dossier records constraints and implications only; it deliberately contains no target architecture and no migration plan.

## 2. Method and evidence approach

### 2.1 Process

- Each repository was cloned and pinned to the commit in the table above; all line-number citations are valid only at those commits.

- Per repository: a structural survey (manifests, module structure, entity/schema definitions, service layer, UI, configuration, tests, CI, localisation files), followed by targeted deep-reads of business-critical code paths — state enums and the listener/validator services that enforce transitions, master-data structures, gating rules, integrations, security model, costing.

- One application dossier per repo (Part 3), written strictly in each application’s own vocabulary, with no cross-references; all comparison lives in Parts 4–6.

- A neutral 30-capability model (Part 4) rated Rich / Adequate / Basic / Absent per application, then cross-application comparison (Part 5) and fit-gap with golden-source recommendations (Part 6).

### 2.2 Evidence rules

- Every material claim carries a file-path citation (plus class/function/entity/service name where useful) and a confidence label High / Medium / Low.

- A capability with no code evidence is rated Absent, never assumed from product category or reputation; every Absent rating states what was searched and where.

- Basic ≠ Absent: a capability with a real model but little depth (e.g. quality flags without an inspection engine) is Basic.

- Where a state set is directly evidenced but transition arrows are inferred from service logic rather than an explicit transition table, diagrams are labelled accordingly (states High, arrows Medium).

- All diagrams are Mermaid and were validated to render with @mermaid-js/mermaid-cli. Each application chapter carries its own evidence index (re-verified against the working clones); Part 8.3 indexes the evidence used in the comparison parts.

### 2.3 Limitations

- Static source analysis only: no running instances of Plant A/B/C were inspected, so configuration-level behaviour (enabled plugins, settings such as ERPNext’s inspection-severity or Qcadoo warehouse algorithms per warehouse) is assessed as shipped capability, not operated behaviour.

- Two of the three repos are forks that retain full upstream history; plant-specific deltas are minimal at the analysed commits (rebrand commits only). Findings therefore describe the platforms as deployed baselines.

- OFBiz plugins/ directory is empty at the analysed commit; optional plugins (REST, BIRT) are assessed as absent because they are not in the estate’s source.

## 3. Application dossiers

Each application is documented on its own terms; all comparison lives in Parts 4–6.

### 3.1 Application Dossier: Qcadoo MES (Chem_mes) — Plant A

#### A. Identification

| Item | Value |
| --- | --- |
| Repository | SachetCognition/Chem_mes |
| Ref / branch | master |
| Commit SHA | 81d6bb59392d782200fc0ca96c1dce046be26954 |
| Analysis date | 2026-07-28 |
| Application | Qcadoo MES, fork of the open-source qcadoo/mes (AGPLv3), version 1.5-SNAPSHOT, “buildVersionForUser” 3.1.16 (pom.xml) |
| Modules | 1 WAR assembly module (mes-application) + 56 plugin modules under mes-plugins/ (55 plugins + aggregator pom.xml) |

LOC by language (cloc at the analysed commit):

| Language | Files | Code LOC | Note |
| --- | --- | --- | --- |
| SQL (PL/pgSQL schema dumps) | 8 | 245,122 | mes-application/src/main/resources/schema/ (mes/wms/aps × en/pl/fr/cn variants) |
| Java | 3,162 | 196,280 | plugin business logic |
| XML | 1,294 | 90,998 | Qcadoo model/view/plugin descriptors |
| JavaScript | 47 | 26,284 | jqGrid/Angular-style UI extensions |
| CSS | 17 | 19,640 |  |
| JSP | 51 | 5,624 | dashboards, document positions grid, etc. |
| Maven POM | 58 | 2,740 |  |
| Total | 4,642 | 587,603 |  |

Confidence: High (direct manifest and cloc measurement).

#### B. Business layer

##### B.1 Purpose

A plugin-modular Manufacturing Execution System covering: production order management and scheduling, technology (BOM + routing) definition with approval lifecycle, batch tracking and genealogy, granular warehouse resource management (lots, pallets, storage locations, FIFO/LIFO/FEFO/LEFO disposal), production execution recording (“production tracking”), procurement deliveries, maintenance (CMMS), and cost calculation. Vocabulary of the shipped product (localisation files in en/pl/fr/de/cn) is the Qcadoo dialect: Order, Technology, Technology Operation Component (TOC), Master Order, Resource, Document, Batch, Tracking Record, Production Tracking, Delivery. Confidence: High (module inventory in §A; locale files, e.g. mes-plugins/mes-plugins-orders/src/main/resources/orders/locales/orders_en.properties).

##### B.2 Personas / roles (from the shipped security model)

The security model is Spring-Security-based with a shipped role hierarchy ROLE_SUPERADMIN > ROLE_ADMIN > ROLE_USER (mes-application/src/main/resources/security.properties:25) plus 151 distinct fine-grained roles declared via <security:role identifier="ROLE_…"/> across the plugins’ qcadoo-plugin.xml descriptors (count from grep across mes-plugins/*/src/main/resources/qcadoo-plugin.xml). Roles are attached to menu items/views (add_view_item(... auth_role ...) PL/pgSQL helper, mes-application/src/main/resources/schema/mes_db_en.sql:227). Confidence: High.

Representative personas implied by the role groups:

| Persona | Evidence roles (citations) |
| --- | --- |
| Master-data / product manager | ROLE_PRODUCTS, ROLE_PRODUCT_FAMILIES, ROLE_PRODUCT_COSTS, ROLE_COMPANY_STRUCTURE (mes-plugins/mes-plugins-basic/src/main/resources/qcadoo-plugin.xml:79-84) |
| Production planner / supervisor | order/planning/kanban roles: ROLE_DASHBOARD_KANBAN, ROLE_DASHBOARD_KANBAN_CREATE_ORDERS, ROLE_DASHBOARD_KANBAN_GOTO_ORDER_EDIT (grep across plugin descriptors) |
| Warehouse operator | ROLE_DOCUMENTS_STATES_ACCEPT, ROLE_DOCUMENT_POSITIONS, ROLE_DOCUMENTS_CORRECTIONS_MIN_STATES |
| Buyer / procurement | ROLE_DELIVERIES, ROLE_DELIVERIES_EDIT, ROLE_DELIVERIES_PRICE, ROLE_DELIVERIES_STATES_ACCEPT/APPROVE/DECLINE |
| Quality/genealogy officer | ROLE_ADVANCED_GENEALOGY, ROLE_BATCHES, ROLE_GENEALOGY |
| Maintenance technician / planner | ROLE_EVENTS_* family (ADD_FAILURE, ADD_ISSUE, PLAN, START, STOP, ACCEPT, CLOSE, REVOKE), ROLE_CMMS_SCHEDULER_* |
| System administrator | ROLE_SUPERADMIN, ROLE_ADMIN, ROLE_ARCHIVING, ROLE_CLEAN_EXTERNAL_NUMBER |

Confidence: High for role identifiers, Medium for the persona mapping (inferred from role naming, not documented job descriptions).

##### B.3 Business object model

Core objects (entity XML models per plugin, */src/main/resources/*/model/*.xml):

Figure 1

Evidence: order/orderStateChange/schedule models (mes-plugins/mes-plugins-orders/src/main/resources/orders/model/), TOC structure (mes-plugins/mes-plugins-technologies/src/main/java/com/qcadoo/mes/technologies/constants/TechnologyOperationComponentFields.java:34-58 — OPERATION, PARENT, CHILDREN, OPERATION_PRODUCT_IN_COMPONENTS, OPERATION_PRODUCT_OUT_COMPONENTS), batch/tracking record (mes-plugins/mes-plugins-advanced-genealogy/.../constants/BatchFields.java:32-58, TrackingRecordFields.java:31-49), resource/document/reservation/storageLocation/palletNumber models (mes-plugins/mes-plugins-material-flow-resources/src/main/resources/materialFlowResources/model/ — resource.xml, document.xml, position.xml, reservation.xml, storageLocation.xml, palletBalance.xml), product conversions (mes-plugins/mes-plugins-basic/src/main/resources/basic/model/product.xml:55), division/factory/subassembly (mes-plugins/mes-plugins-basic/src/main/resources/basic/model/division.xml, factory.xml). Confidence: High for entities and named relations; Medium for cardinalities (read from model XML belongsTo/hasMany but not exhaustively verified per relation).

##### B.4 Business consequences of the design

- Warehouse truth is lot-level. Stock is a set of Resource rows, each a concrete lot with batch, expirationDate, productionDate, price, storageLocation, palletNumber, qualityRating, blockedForQualityControl, reservedQuantity, availableQuantity (ResourceFields.java:32-90). All stock movements are Documents (Receipt/Internal In/Out/Release/Transfer) whose acceptance consumes/creates resources — physical fidelity is enforceable, but every movement demands a document. Confidence: High.

- Governed recipes. Orders must reference a Technology; technologies pass a validation battery before acceptance and become immutable/outdated rather than edited in place (§C.2/C.3). This creates real change control on the BOM/routing but no versioned e-signature workflow. Confidence: High.

- Genealogy is opt-in and parallel to WMS. Batch/TrackingRecord genealogy (advanced-genealogy plugin) is a separate object model from warehouse Resource.batch; consistency between the two is by convention, so traceability quality depends on operating discipline. Confidence: Medium (model separation is High; operational consequence inferred).

- Extensible-by-plugin monolith. All 55 plugins deploy into one WAR/one PostgreSQL schema; cross-plugin behaviour is wired via AOP state-listeners (e.g. warehouse documents generated from order state changes in product-flow-thru-division). Functional breadth is high, but coupling is at the database and event level. Confidence: High.

#### C. Functional layer

##### C.1 Capability inventory

| Capability | Depth description | Evidence | Confidence |
| --- | --- | --- | --- |
| Production order lifecycle | 7-state machine with per-state allowed transitions encoded in enum; state-change audit entity with worker/shift/timestamps; reason-type dictionaries for date corrections & deviations | orders/states/constants/OrderState.java:31-81; orders/model/orderStateChange.xml:36-47; orders/model/reasonTypeOfChangingOrderState.xml | High |
| Master (sales) orders | MasterOrder aggregates production orders; own 4-state status | masterOrders/constants/MasterOrderState.java:30-32 | High |
| Technology (BOM+routing) | Hierarchical TOC tree; each node = operation with input/output product components; per-order copies (orderTechnologicalProcess) | technologies/constants/TechnologyOperationComponentFields.java:34-58; orders/model/orderTechnologicalProcess.xml | High |
| Technology approval governance | 5-state lifecycle (draft/checked/accepted/declined/outdated) + ~20 validation checks executed as state-change listeners (tree set, cycles, units match, in-components present, waste marking, not-used-in-active-order) | technologies/states/constants/TechnologyState.java:33-66; technologies/states/listener/TechnologyValidationService.java:91-707 | High |
| Batch master data & genealogy | Batch (number, product, supplier, parent/children tree) + TrackingRecord linking produced batch to used batches; producedFrom / usedToProduce tree browsing; genealogy PDF report | advancedGenealogy/constants/BatchFields.java:32-58; TrackingRecordFields.java:31-49; tree/AdvancedGenealogyTreeViewListeners.java:71-73; print/AdvancedGenealogyPdfService.java | High |
| Batch blocking / quarantine | Batch state machine TRACKED⇄BLOCKED; warehouse resources carry blockedForQualityControl and are filtered out of issue candidate lists | advancedGenealogy/states/constants/BatchState.java:31-44; materialFlowResources/criteriaModifiers/ResourceCriteriaModifiers.java:59,70 | High |
| Warehouse / material flow resources | Lot-level Resource with expiry, price, pallet, storage location; documents (5 types, draft→accepted) create/consume resources atomically; repacking, stocktaking with own state machines | materialFlowResources/constants/DocumentType.java:31-35; DocumentState.java:33; service/ResourceManagementServiceImpl.java; states/constants/RepackingState.java, StocktakingState.java | High |
| FIFO/LIFO/FEFO/LEFO picking | Warehouse-level disposal algorithm enum; outbound resource selection ordered by time or expiration date accordingly | materialFlowResources/constants/WarehouseAlgorithm.java:26-27; service/ResourceManagementServiceImpl.java:1015-1027,1207-1220 | High |
| Stock reservations | Reservations created/updated/deleted from draft document positions (“draft makes reservation”); order-level resource reservations validated at state change | materialFlowResources/service/ReservationsService.java:81-247; productFlowThruDivision/states/OrderStatesListenerServicePFTD.java:129,633 | High |
| Production execution recording | ProductionTracking records (5-state machine) capturing quantities, labor & machine time, waste; per-shift reporting (production-per-shift plugin) | productionCounting/states/constants/ProductionTrackingState.java:31-66; plugin mes-plugins-production-per-shift | High |
| Automatic warehouse postings from execution | Order/production-tracking state listeners create & accept inbound/outbound documents, clear reservations, check material availability | productFlowThruDivision/states/OrderStatesListenerServicePFTD.java:129-633; ProductionTrackingListenerServicePFTD.java | High |
| Planning & scheduling | Order & production-line schedules with DRAFT/APPROVED/REJECTED states; realization-time calculation (TJ/TPZ time norms); Gantt views (gantt-for-operation / gantt-for-shifts plugins); line changeover norms | orders/states/constants/ScheduleState.java:8-24; productionScheduling/OrderRealizationTimeServiceImpl.java; plugins mes-plugins-gantt-for-*, mes-plugins-line-changeover-norms | High |
| Material requirements / coverage | Demand-vs-stock coverage analysis per order and globally (order-supplies, material-requirement-coverage-for-order plugins) | orderSupplies/OrderSuppliesServiceImpl.java; materialRequirementCoverageForOrder/MaterialRequirementCoverageForOrderServiceImpl.java | High |
| Procurement deliveries | Delivery lifecycle draft→prepared→duringCorrection→approved→accepted→received with declines; min-state-driven ordering (deliveries-min-state, warehouse-minimal-state plugins) | deliveries/states/constants/DeliveryState.java:31-73 | High |
| Costing | Cost norms for products/operations/materials; order cost calculation; average labor cost per order; production balance | plugins mes-plugins-cost-calculation, mes-plugins-cost-norms-for-*, mes-plugins-avg-labor-cost-calc-for-order; ResourceFields.PRICE (ResourceFields.java:46) | High |
| Maintenance (CMMS) | Maintenance events (failure/issue) with 7-state lifecycle incl. accept/close/revoke and role-gated actions; planned events; machine parts | cmmsMachineParts/states/constants/MaintenanceEventState.java:33-86; ROLE_EVENTS_* roles | High |
| Labour & shifts | Staff, shifts, assignment-to-shift with own workflow, wage groups | plugins mes-plugins-assignment-to-shift, mes-plugins-wage-groups; basic staff/shift models | High |
| Quality data (thin) | qualityRating + blockedForQualityControl on resources; qualityCard reference on technology; generic attribute framework (product/resource attribute values, before/after correction) | ResourceFields.java:84-86; technologies/constants/TechnologyFields.java (qualityCard); basic/constants/AttributeFields.java, materialFlowResources resourceAttributeValue.xml | High (presence), depth assessed in §G |
| Reporting | PDF/XLSX generation services throughout (genealogy report, work plans, production balance, delivery reports, CMMS reports) | advancedGenealogy/print/TrackingRecordPdfView.java; plugin mes-plugins-work-plans; cmmsMachineParts/reports/*ReportController.java | High |
| External integration hooks | externalNumber/externalSynchronized fields on orders/batches; read-only JSON REST endpoints (operations, technologies, materials, workstations); transactional e-mail (Mandrill/Sendinblue) | orders/constants/OrderFields.java:48,88; technologies/controller/TechnologyApiController.java:40-72; emailNotifications/.../MandrillServiceImpl.java | High (presence) |
| Archiving | PL/pgSQL archive machinery moving closed orders + connected tables to shadow arch_* tables | mes-application/src/main/resources/schema/mes_db_en.sql:292-648 (archive, archive_connected_orders, generate_arch_tables) | High |

##### C.2 Core state machines

All transition sets below are taken directly from canChangeTo implementations in the state enums — states High, arrows High (explicitly encoded, not inferred), except where noted.

Production order lifecycle (orders/states/constants/OrderState.java:31-81):

Figure 2

Technology (recipe/BOM) lifecycle (technologies/states/constants/TechnologyState.java:33-66):

Figure 3

Batch state (blocking/quarantine) (advancedGenealogy/states/constants/BatchState.java:31-44):

Figure 4

Genealogy tracking record (advancedGenealogy/states/constants/TrackingRecordState.java:31-64):

Figure 5

Production tracking record (productionCounting/states/constants/ProductionTrackingState.java:31-66):

Figure 6

Warehouse document (materialFlowResources/constants/DocumentState.java:33 — two states; acceptance is one-way in DocumentStateChangeService):

Figure 7

(States High; the irreversibility of accepted is Medium — enforced by service logic, not an enum.)

Delivery lifecycle (deliveries/states/constants/DeliveryState.java:31-73):

Figure 8

##### C.3 Key business rules / validations / gating

| Rule | Where enforced | Evidence | Confidence |
| --- | --- | --- | --- |
| Order cannot be ACCEPTED without dateFrom, dateTo, production line and technology | order state-change listener | orders/states/OrderStateValidationService.java:44-47 | High |
| Order cannot be COMPLETED with doneQuantity = 0 (or missing dates/doneQuantity) | order state-change listener | OrderStateValidationService.java:54-63 | High |
| Order date range must be consistent (dateTo after dateFrom) at state change | OrderStateService.checkOrderDates | orders/states/OrderStateService.java:47-59 | High |
| Illegal state jumps rejected (e.g. completed → anything) | canChangeTo per state enum | OrderState.java:54-81 | High |
| Technology acceptance gated by ~20 structural checks: tree present, root produces technology product, every operation has in-components, no cycles, units match, waste flags correct, sub-operation products used, not used in active order | technology state-change listeners (AOP aspect TechnologyValidationAspect) | technologies/states/listener/TechnologyValidationService.java:91,146,189,232,240,255,296,311,546,618,678,707 | High |
| Material availability & resource reservations checked when order starts; inbound documents auto-accepted; reservations cleared on decline/abandon | order state listeners in product-flow-thru-division | productFlowThruDivision/states/OrderStatesListenerServicePFTD.java:129,134,580,633 | High |
| Outbound picking honours warehouse disposal algorithm (FIFO by time asc, LIFO desc, FEFO by expiry asc, LEFO desc) | resource selection for document positions | ResourceManagementServiceImpl.java:1015-1027 | High |
| Resources blocked for quality control are excluded from available-resource lookups | criteria modifiers on resource grids/lookups | ResourceCriteriaModifiers.java:59,70 | High |
| Draft warehouse documents reserve stock; reservations mutate availableQuantity on resources | reservations service | ReservationsService.java:81-247; ResourceFields.java:34-36 | High |
| Batch must be unblocked (TRACKED) before further use; blocking is reversible | batch state machine + listeners | BatchState.java:31-44; advancedGenealogy/states/listener/BatchBasicStateListenerService.java | High |
| Order numbers / resource numbers / document numbers generated by DB triggers (sequence-per-day patterns) | PL/pgSQL triggers | mes_db_en.sql:1044 (generate_and_set_document_number_trigger), :1140-1183 (generate_and_set_resource_number) | High |

#### D. Technical layer

- Language/frameworks: Java 8 (root pom.xml targets 1.8; plugin framework com.qcadoo 1.5-SNAPSHOT, qcadoo-super-pom 0.0.1), Spring (classic XML/annotation, not Spring Boot), AspectJ compile-time weaving for state-change listeners (*/states/aop/*Aspect.java), Hibernate-based Qcadoo model API (entities defined in XML model/*.xml, accessed as untyped Entity), PostgreSQL with heavy PL/pgSQL (90 functions in mes_db_en.sql), Tomcat WAR deployment (mes-application, -Ptomcat profile). UI: server-defined Qcadoo views (XML) + jqGrid/JavaScript + JSP dashboards. Confidence: High.

- Architecture: monolithic WAR composed of 55 OSGi-like Qcadoo plugins; each plugin ships qcadoo-plugin.xml (models, views, menus, roles), model XML, hooks (model lifecycle), listeners (view events), and state-change services registered through a shared mes-plugins-states framework (StateEnum, StateChangeContext, describers, AOP aspects). Cross-plugin extension via plugin dependency + AOP (e.g. product-flow-thru-division decorating order states). Confidence: High.

- Persistence: single PostgreSQL schema; full DDL shipped as 8 locale/product-variant SQL dumps (~2.4 MB each, mes-application/src/main/resources/schema/); DB triggers generate business numbers; archiving to arch_* shadow tables in PL/pgSQL (mes_db_en.sql:292-648). Locale-specific dumps mean shipped dictionary data is baked per language. Confidence: High.

- Extensibility model: new behaviour = new plugin; field additions via model.xml extensions + f_add_col PL/pgSQL helpers (mes_db_en.sql:755-943); UI via view XML + criteria modifiers; feature toggles via plugin presence checks (e.g. PluginUtils.isEnabled("ziepiwowarski") in OrderStateValidationService.java:60 — a customer-specific toggle left in core code). Confidence: High.

- Test signals: 210 *Test.java files under mes-plugins/*/src/test (unit tests, Mockito-style), no integration/e2e suite or CI pipeline definition found in the repo (searched for .github/workflows, Jenkinsfile, .travis.yml — none present). Confidence: High.

- Commit activity: history spans 2012→2026 (upstream qcadoo history retained): 2,407 commits in 2012 declining to 340 (2025) and 154 (2026 YTD incl. fork rebranding merges). Active but decelerating maintenance. Confidence: High (git log by year).

#### E. Non-functional snapshot

- Security: Spring Security with 3-tier hierarchy + 151 granular roles bound to menu items/views and specific state-change buttons (e.g. ROLE_DELIVERIES_STATES_ACCEPT, ROLE_EVENTS_ACCEPT) — genuinely fine-grained RBAC (security.properties:25; plugin descriptors). No SSO/OAuth/LDAP configuration found in the repo. Confidence: High for what exists; Medium for absence of SSO (config could live outside repo).

- Auditability: every governed entity has a companion *StateChange entity storing target state, dateAndTime, worker, shift and phase (orders/model/orderStateChange.xml:36-47; equivalents for technology, batch, tracking record, document, delivery, schedule). Resource corrections keep before/after attribute values (resourceAttributeValueBeforeCorrection.xml / ...AfterCorrection.xml). No electronic-signature (21 CFR Part 11-style) mechanism found (searched “signature”, “esign”). Confidence: High.

- Scalability: single-schema monolith; heavy PL/pgSQL and DB triggers concentrate load in PostgreSQL; archiving machinery exists specifically to keep operational tables small (mes_db_en.sql:292 archive(_rows)), which signals known data-volume pressure. Horizontal scaling limited to Tomcat replicas against one DB. Confidence: Medium (inferred from architecture).

- Technical health / age: Java 8 + Spring XML era stack (framework 1.5-SNAPSHOT dependency resolved from nexus.qcadoo.org), untyped Entity data access, 245k LOC of SQL dumps as schema management, customer-name feature toggles in core logic — a mature, feature-rich but ageing codebase with meaningful upgrade risk (snapshot dependency on a third-party Nexus). Confidence: High.

#### F. Evidence index

| # | File path (repo-relative) | Lines | Proves | Confidence |
| --- | --- | --- | --- | --- |
| 1 | pom.xml | 14-15, 44-46 | Fork of qcadoo/mes, version 1.5-SNAPSHOT, buildVersionForUser 3.1.16, qcadoo framework deps | High |
| 2 | mes-plugins/mes-plugins-orders/src/main/java/com/qcadoo/mes/orders/states/constants/OrderState.java | 31-81 | 7 order states + explicit allowed transitions | High |
| 3 | mes-plugins/mes-plugins-orders/src/main/java/com/qcadoo/mes/orders/states/OrderStateValidationService.java | 44-63 | Required fields per target state; doneQuantity>0 gate on complete | High |
| 4 | mes-plugins/mes-plugins-orders/src/main/java/com/qcadoo/mes/orders/states/OrderStateService.java | 47-59 | Order date-range validation at state change | High |
| 5 | mes-plugins/mes-plugins-orders/src/main/java/com/qcadoo/mes/orders/constants/OrderFields.java | 48, 88 | externalNumber / externalSynchronized ERP hooks on orders | High |
| 6 | mes-plugins/mes-plugins-orders/src/main/resources/orders/model/orderStateChange.xml | 36-47 | State-change audit: dateAndTime, worker, shift | High |
| 7 | mes-plugins/mes-plugins-orders/src/main/java/com/qcadoo/mes/orders/states/constants/ScheduleState.java | 8-24 | Schedule DRAFT/APPROVED/REJECTED states + transitions | High |
| 8 | mes-plugins/mes-plugins-technologies/src/main/java/com/qcadoo/mes/technologies/states/constants/TechnologyState.java | 33-66 | 5 technology states + transitions incl. checked→draft | High |
| 9 | mes-plugins/mes-plugins-technologies/src/main/java/com/qcadoo/mes/technologies/states/listener/TechnologyValidationService.java | 91, 146, 189, 232, 240, 255, 296, 311, 546, 618, 678, 707 | Acceptance gating checks (quantities, waste, in-components, active-order lock, cycles, units, tree set) | High |
| 10 | mes-plugins/mes-plugins-technologies/src/main/java/com/qcadoo/mes/technologies/constants/TechnologyOperationComponentFields.java | 34-58 | TOC tree structure (operation, parent, children, in/out product components) | High |
| 11 | mes-plugins/mes-plugins-technologies/src/main/java/com/qcadoo/mes/technologies/controller/TechnologyApiController.java | 40-72 | Read-only JSON REST endpoints (operations, technologies, materials, workstations) | High |
| 12 | mes-plugins/mes-plugins-advanced-genealogy/src/main/java/com/qcadoo/mes/advancedGenealogy/states/constants/BatchState.java | 31-44 | Batch TRACKED⇄BLOCKED state machine | High |
| 13 | mes-plugins/mes-plugins-advanced-genealogy/src/main/java/com/qcadoo/mes/advancedGenealogy/states/constants/TrackingRecordState.java | 31-64 | Tracking record draft/accepted/declined/corrected states + transitions | High |
| 14 | mes-plugins/mes-plugins-advanced-genealogy/src/main/java/com/qcadoo/mes/advancedGenealogy/constants/BatchFields.java | 32-58 | Batch master data: number, product, supplier, tracking records, parent/children, externalNumber | High |
| 15 | mes-plugins/mes-plugins-advanced-genealogy/src/main/java/com/qcadoo/mes/advancedGenealogy/constants/TrackingRecordFields.java | 31-49 | Genealogy link: producedBatch, usedBatchesSimple, genealogyTree | High |
| 16 | mes-plugins/mes-plugins-advanced-genealogy/src/main/java/com/qcadoo/mes/advancedGenealogy/tree/AdvancedGenealogyTreeViewListeners.java | 71-73 | producedFrom / usedToProduce genealogy tree directions | High |
| 17 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/constants/ResourceFields.java | 32-90 | Resource lot model: batch, expiry, price, pallet, storage location, qualityRating, blockedForQualityControl, reservations | High |
| 18 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/constants/WarehouseAlgorithm.java | 26-27 | FIFO/LIFO/FEFO/LEFO disposal enum | High |
| 19 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/service/ResourceManagementServiceImpl.java | 1015-1027, 1207-1220 | Picking order by time/expiry per algorithm | High |
| 20 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/constants/DocumentType.java | 31-35 | 5 document types (receipt, internal in/out, release, transfer) | High |
| 21 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/constants/DocumentState.java | 33 | Document draft/accepted states | High |
| 22 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/service/ReservationsService.java | 81-247 | Reservations created/updated/deleted from draft document positions | High |
| 23 | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/criteriaModifiers/ResourceCriteriaModifiers.java | 59, 70 | QC-blocked resources excluded from lookups | High |
| 24 | mes-plugins/mes-plugins-material-flow-resources/src/main/resources/materialFlowResources/model/storageLocation.xml | 37-54 | Storage location pallet capacity / place / high-storage flags | High |
| 25 | mes-plugins/mes-plugins-production-counting/src/main/java/com/qcadoo/mes/productionCounting/states/constants/ProductionTrackingState.java | 31-66 | Production tracking 5-state machine | High |
| 26 | mes-plugins/mes-plugins-product-flow-thru-division/src/main/java/com/qcadoo/mes/productFlowThruDivision/states/OrderStatesListenerServicePFTD.java | 86, 129, 134, 580, 633 | Order-state-driven document creation, reservation clearing, material availability check | High |
| 27 | mes-plugins/mes-plugins-deliveries/src/main/java/com/qcadoo/mes/deliveries/states/constants/DeliveryState.java | 31-73 | Delivery 7-state lifecycle + transitions | High |
| 28 | mes-plugins/mes-plugins-master-orders/src/main/java/com/qcadoo/mes/masterOrders/constants/MasterOrderState.java | 30-32 | Master order NEW/IN_EXECUTION/COMPLETED/DECLINED | High |
| 29 | mes-plugins/mes-plugins-cmms-machine-parts/src/main/java/com/qcadoo/mes/cmmsMachineParts/states/constants/MaintenanceEventState.java | 33-86 | Maintenance event 7-state lifecycle | High |
| 30 | mes-application/src/main/resources/security.properties | 25 | Role hierarchy SUPERADMIN > ADMIN > USER | High |
| 31 | mes-plugins/mes-plugins-basic/src/main/resources/qcadoo-plugin.xml | 79-84 | Sample granular roles (ROLE_PRODUCTS, ROLE_COMPANY_STRUCTURE, …) | High |
| 32 | mes-application/src/main/resources/schema/mes_db_en.sql | 227, 292-648, 1044, 1140-1183 | Role/menu SQL helpers, archive machinery, number-generation triggers (90 PL/pgSQL functions total) | High |
| 33 | mes-plugins/mes-plugins-basic/src/main/resources/basic/model/product.xml | 55 | Unit conversion items per product | High |
| 34 | mes-plugins/mes-plugins-orders/src/main/resources/orders/locales/ | (dir) | Shipped locales: en, pl, fr, de, cn | High |

#### G. Capability ratings (for parent merge)

| Capability | Rating | Justification |
| --- | --- | --- |
| Production order lifecycle & state machine | Rich | 7 states with encoded transitions, audit entities, reason dictionaries, correction flows (OrderState.java:31-81) |
| Execution gating / hard stops | Adequate | State-change validation blocks accept/complete on missing data and checks material availability, but gates are field/stock-level, not spec/QC-result-level (OrderStateValidationService.java:44-63; OrderStatesListenerServicePFTD.java:580) |
| Shop-floor execution UI | Adequate | Kanban dashboard with role-gated order actions, operational tasks, production tracking terminals in web UI (ROLE_DASHBOARD_KANBAN* roles; orders/model/operationalTask.xml); no dedicated ruggedised terminal app |
| BOM/recipe/routing definition | Rich | Hierarchical TOC tree with per-operation input/output products, time norms, per-order copies (TechnologyOperationComponentFields.java:34-58) |
| Recipe lifecycle governance/approval | Rich | 5-state lifecycle + ~20 structural acceptance validators incl. active-order lock and cycle detection (TechnologyState.java:33-66; TechnologyValidationService.java:91-707) |
| ISA-88 batch recipes | Absent | Searched ISA-88, isa88, phase recipe across Java/XML — no hits; technologies are discrete-manufacturing routings, not procedural batch recipes |
| Batch/lot master data | Rich | Dedicated Batch entity (number uniqueness policies, supplier, attachments) + lot-level warehouse resources (BatchFields.java:32-58; ResourceFields.java:48) |
| Batch genealogy/traceability (system-of-record) | Rich | TrackingRecord produced-batch ↔ used-batches model, bidirectional tree browsing, PDF genealogy report (TrackingRecordFields.java:31-49; AdvancedGenealogyTreeViewListeners.java:71-73) |
| Batch blocking/quarantine | Adequate | Reversible TRACKED⇄BLOCKED batch state + QC-blocked resources excluded from picking; no disposition workflow (release/reject/rework reasons) (BatchState.java:31-44; ResourceCriteriaModifiers.java:59,70) |
| Quality inspection engine | Basic | qualityRating/blockedForQualityControl on resources and qualityCard on technology exist, but searched inspection across Java — no inspection plan/lot/result engine (ResourceFields.java:84-86) |
| Certificates of analysis | Absent | Searched certificate (case-insensitive) across Java — no hits |
| Parametric/spec-based QC | Basic | Generic attribute framework (typed attribute values on products/resources, before/after correction history) but no spec limits or pass/fail evaluation (basic/constants/AttributeFields.java; resourceAttributeValue.xml) |
| Warehouse structure (locations/pallets) | Rich | Locations, storage locations with capacity/high-bay flags, pallet numbers, pallet balances, load units (storageLocation.xml:37-54; palletBalance.xml; LoadUnitsTransferService.java) |
| FEFO/FIFO picking | Rich | Four algorithms (FIFO/LIFO/FEFO/LEFO) per warehouse, applied in resource selection incl. stocktaking (WarehouseAlgorithm.java:26-27; ResourceManagementServiceImpl.java:1015-1027) |
| Stock reservations | Rich | Draft-document reservations mutating available quantity, order-level resource reservations with validation listeners (ReservationsService.java:81-247; OrderStatesListenerServicePFTD.java:633) |
| Inventory valuation/costing | Adequate | Price per resource lot, cost norms (product/operation/material), order cost calculation and production balance; no ledger/accounting integration (ResourceFields.java:46; plugins mes-plugins-cost-*) |
| Production planning / MRP | Adequate | Stock-vs-demand coverage per order and globally, min-state-driven delivery proposals; no full MRP netting/pegging engine (orderSupplies/OrderSuppliesServiceImpl.java; plugin mes-plugins-warehouse-minimal-state) |
| Finite capacity scheduling | Adequate | Production-line schedules with states, realization-time calculation from TJ/TPZ norms, changeover norms, Gantt views; no constraint-based optimiser (ScheduleState.java:8-24; OrderRealizationTimeServiceImpl.java) |
| Master data (items/products, work centres, partners) | Rich | basic plugin: products/families, companies, staff, shifts, workstations, divisions, factories, subassemblies (basic/model/ — division.xml, factory.xml, subassembly.xml) |
| Units of measure & conversions | Adequate | Per-product unit conversion items + additional-unit quantity on resources (product.xml:55; ResourceFields.java:62-64) |
| Hazmat/regulatory data | Absent | Searched hazard, ADR, dangerous in basic/constants/ProductFields.java and plugin models — no hits |
| SCADA/OPC-UA or device integration | Absent | Searched opc, scada, mqtt, modbus (case-insensitive) across Java — no device-protocol integration (only incidental substring matches in unrelated identifiers) |
| External system integration (API/ERP/WMS) | Basic | externalNumber/externalSynchronized ERP-sync fields and a handful of read-only JSON endpoints; no ESB/queue/webhook framework (OrderFields.java:48,88; TechnologyApiController.java:40-72) |
| Reporting/analytics | Adequate | Extensive operational PDF/XLSX reports (genealogy, work plans, production balance, CMMS, deliveries); no BI/analytics layer (AdvancedGenealogyPdfService.java; mes-plugins-work-plans) |
| Labour/time tracking | Adequate | Staff/shift assignment workflow, wage groups, labor time captured on production tracking (plugins mes-plugins-assignment-to-shift, mes-plugins-wage-groups, mes-plugins-avg-labor-cost-calc-for-order) |
| Maintenance management | Rich | CMMS: failure/issue events with 7-state role-gated lifecycle, planned events, machine parts, sourcing costs, reports (MaintenanceEventState.java:33-86; cmmsMachineParts/reports/) |
| Audit trail / e-signatures | Adequate | Per-entity *StateChange audit rows (worker/shift/timestamp) and resource correction history; no e-signature/Part-11 mechanism (searched signature) (orderStateChange.xml:36-47) |
| Multi-plant support | Basic | Factory/division/company-structure entities exist, but one schema, one deployment, no plant-scoped security partitioning found (basic/model/factory.xml, division.xml) |
| Localisation / i18n | Rich | Full locale property files in en/pl/fr/de/cn per plugin + per-language DB dumps (orders/locales/; mes-application/src/main/resources/schema/) |
| Role-based access control | Rich | 151 granular roles incl. per-state-transition roles, hierarchy, role-bound menu/view wiring (security.properties:25; plugin descriptors; mes_db_en.sql:227) |

### 3.2 Application Dossier: ERPNext (Chem_erpnext) — Plant C

#### A. Identification

| Attribute | Value |
| --- | --- |
| Repository | SachetCognition/Chem_erpnext |
| Branch / ref | develop |
| Commit SHA | 31e7970764e697f55cf1be70566b408bd47005d9 (2026-07-28) |
| Analysis date | 2026-07-28 |
| Framework app | ERPNext (Frappe app erpnext, “Open Source ERP”, pyproject.toml) |
| Modules | 21 modules declared in erpnext/modules.txt (Accounts, CRM, Buying, Projects, Selling, Setup, Manufacturing, Stock, Support, Utilities, Assets, Portal, Maintenance, Regional, ERPNext Integrations, Quality Management, Communication, Telephony, Bulk Transaction, Subcontracting, EDI) |
| Size | Python: 2,891 files / ~383k lines; JavaScript: 643 files / ~81k lines; JSON (DocType schemas etc.): 1,167 files / ~341k lines; TypeScript: 40 files / ~3k lines; HTML: 116 files / ~8.7k lines; translations: 36 .po files / ~2.34M lines |
| History | 60,397 commits (full upstream ERPNext history retained); latest commit dated 2026-07-28 |

DocType counts by relevant module (directory count of */doctype/*): Manufacturing 49, Stock 80, Quality Management 17, Subcontracting 14, Accounts 192, Selling 21, Buying 20, Maintenance 6.

Scope note: only manufacturing-execution-relevant modules (erpnext/manufacturing, erpnext/stock, erpnext/quality_management, erpnext/controllers) are analysed in depth; finance (Accounts/Assets), Buying and Selling are summarised at the boundary only.

#### B. Business layer

##### Purpose

ERPNext is a full-suite ERP on the Frappe framework; in the Plant C deployment it serves as the plant ERP for manufacturing, quality and stock. Manufacturing execution is document-driven: a Work Order (from a Production Plan or Sales Order) explodes a BOM, spawns Job Cards per operation, and material movements are booked as Stock Entries whose immutable Stock Ledger Entries simultaneously drive inventory valuation and (via perpetual inventory) the general ledger (erpnext/controllers/stock_controller.py). Confidence: High.

##### Personas / roles (shipped permission model)

Roles are shipped inside each DocType JSON’s permissions block. Roles found across all DocType schemas include: Manufacturing Manager, Manufacturing User, Stock Manager, Stock User, Item Manager, Quality Manager, Maintenance Manager/User, Purchase Manager/User, Sales Manager/User, Accounts Manager/User, System Manager, plus portal roles (Customer, Employee) (scan of erpnext/*/doctype/*/*.json permissions[].role). Confidence: High.

Manufacturing-relevant assignments: - Work Order: Manufacturing User (create/submit/cancel), Stock User (read) — erpnext/manufacturing/doctype/work_order/work_order.json (permissions block). High. - BOM: Manufacturing Manager and Manufacturing User — erpnext/manufacturing/doctype/bom/bom.json. High. - Batch: Item Manager — erpnext/stock/doctype/batch/batch.json. High. - Quality Inspection: Quality Manager only — erpnext/stock/doctype/quality_inspection/quality_inspection.json. High. - Stock Ledger Entry: read-only visibility for Stock User, Accounts Manager — erpnext/stock/doctype/stock_ledger_entry/stock_ledger_entry.json. High.

##### Business object model

~14 core business objects in the manufacturing/stock/quality scope (relationships from Link/Table fields in the DocType schemas; entity set High, cardinalities Medium):

Figure 9

Evidence: work_order.json (links bom_no, production_plan, sales_order), job_card.json (work_order, quality_inspection), batch.py:104-114 (typed fields item, parent_batch, expiry_date), stock_entry.py, serial_and_batch_bundle.py. Confidence: High.

##### Business consequences of the design

- Everything is a submittable document (Frappe docstatus 0/1/2). Business state is a combination of docstatus and a derived status field recomputed from linked stock entries — statuses are reflections of postings, not user-driven workflow gates (erpnext/manufacturing/doctype/work_order/services/status.py:107-144). High.

- The Stock Ledger Entry is the single audit spine: every material movement, valuation change and (in perpetual inventory) GL effect derives from immutable SLEs; corrections happen via cancel + repost (erpnext/stock/stock_ledger.py, erpnext/stock/doctype/repost_item_valuation/). High.

- Batch identity is master data, not a state machine: a Batch has disabled and expiry_date but no QA-status field; quarantine must be modelled through warehouses or the (weakly linked) Quality Inspection (erpnext/stock/doctype/batch/batch.py:97-115). High.

- Quality is configurable, not mandatory: inspection gating strength is a setting (Stop vs warn) in Stock Settings (erpnext/stock/services/quality_inspection_service.py:858-889 via job card; see C). High.

#### C. Functional layer

##### Capability inventory

| Capability | Depth description | Evidence | Confidence |
| --- | --- | --- | --- |
| Production order lifecycle | Work Order with 10 shipped statuses, derived from stock entries, reservations and operation states; stop/close/cancel controls | work_order.json:124; services/status.py:107-191; work_order.py:1122-1133 | High |
| Operation execution (Job Cards) | Per-operation Job Card with time logs, pause/resume, employee assignment, process loss, semi-finished-good tracking | job_card.py:1280-1336 (status), 1371-1397 (pause/resume) | High |
| BOM / recipe & routing | Versioned BOMs (BOM/<item>/<n>) with items, operations, scrap, costing; Routing templates; BOM Creator; mass cost update via BOM Update Tool | bom.py:429-440, bom.py:620-637; manufacturing/doctype/routing/, bom_update_tool/ | High |
| Batch/lot master data | Batch DocType with expiry auto-derivation from item shelf life, parent_batch, per-batch valuation flag, naming series | batch.py:117-143, 179-220; batch.py:107 (parent_batch) | High |
| Batch selection FEFO/FIFO/LIFO | Global Pick Serial / Batch Based On = FIFO/LIFO/Expiry; expiry-ordered auto-allocation in Serial and Batch Bundle | stock_settings.json:363-370; serial_and_batch_bundle.py:3032-3033, 3286-3289 | High |
| Expired batch hard stop | SLE submission throws on consuming expired batch; Pick List blocks picking expired batches | stock_ledger_entry.py:287-299; pick_list.py:286-311 | High |
| Quality inspection engine | Quality Inspection (Incoming/Outgoing/In Process) with per-reading numeric min/max, value match or safe_eval acceptance formula; templates per item | quality_inspection.py:265-336; quality_inspection.json:74, 237 | High |
| QI gating of transactions | QualityInspectionService blocks submit of PR/PI/DN/SI/Stock Entry rows lacking a submitted, non-rejected QI; severity configurable (Stop vs warn) | stock/services/quality_inspection_service.py:21-127 | High |
| QI gating of operations | Job Card submit requires QI when BOM + operation flag it; rejected/unsubmitted QI throws or warns per Stock Settings | job_card.py:843-889 | High |
| Stock reservations | Stock Reservation Entry (8 statuses) against Sales Order/Work Order/Production Plan, incl. serial/batch-level reservation; auto-reserve on WO | stock_reservation_entry.json:175; stock_reservation_entry.py:530-553; work_order/services/reservation.py | High |
| Inventory valuation | FIFO / Moving Average / LIFO / Standard Cost per item; batchwise valuation; repost engine for retroactive corrections | item.json:387-390; stock_ledger.py:1726-1729; repost_item_valuation/ | High |
| Planning / MRP | Production Plan (from Sales Orders/Material Requests/forecast) with sub-assembly explosion and material request generation; Master Production Schedule; Sales Forecast; MRP report | production_plan.py; production_plan/services/material_request.py:141; manufacturing/doctype/master_production_schedule/ | High |
| Capacity planning | Optional capacity planning: job-card slot search over workstation production_capacity; throws CapacityError when no slot within plan window | work_order/services/operations.py:105-130; workstation.json (production_capacity) | High |
| Shop-floor UI | Shop Floor and Visual Plant Floor desk pages; Plant Floor DocType; workstation live status (Production/Off/Idle/Problem/Maintenance/Setup) | manufacturing/page/shop_floor/, page/visual_plant_floor/; workstation.json:146 | High |
| Warehouse structure | Warehouse as NestedSet tree (group/leaf) per company; warehouse types; Putaway Rules; custom Inventory Dimensions | warehouse.py:21-53; stock/doctype/putaway_rule/, inventory_dimension/ | High |
| Traceability reporting | Serial No & Batch Traceability report; batch-wise balance; stock ledger reports | stock/report/serial_no_and_batch_traceability/ | High |
| Subcontracting | Dedicated Subcontracting module (orders, receipts, inward orders) integrated into Work Order validation | erpnext/subcontracting/doctype/ (14 doctypes); work_order.py:364-457 | High |
| Costing hooks | Work Order carries planned/actual operating cost; Stock Entry Manufacture computes FG valuation incl. operation cost; perpetual inventory posts GL from SLE | work_order.py:110-119 (cost fields); stock_controller.py | High |
| Boundary: finance/selling/buying | Full Accounts (192 doctypes), Selling, Buying modules exist in-repo; manufacturing touches them via Sales Order qty checks and GL postings only | modules.txt; services/status.py:29-47 | High |

##### Core state machines

###### Work Order lifecycle (states High — shipped enum; arrows Medium — inferred from StatusService.get_status logic)

Figure 10

Evidence: status enum \nDraft\nSubmitted\nNot Started\nIn Process\nStock Reserved\nStock Partially Reserved\nCompleted\nStopped\nClosed\nCancelled at work_order.json:124 (High). Transition logic: services/status.py:107-144 (derivation from stock entries), :182-191 (reservation states), work_order.py:844-846 (Stopped blocks cancel), work_order.py:1122-1133 (stop_unstop; Closed cannot be stopped/reopened) (arrows Medium — computed, not an explicit transition table). Note: Submitted exists in the enum but get_status immediately resolves a submitted document to Not Started/In Process/etc.

###### Job Card lifecycle (states High — shipped enum; arrows Medium)

Figure 11

Evidence: enum Open / Work In Progress / Partially Transferred / Material Transferred / On Hold / Submitted / To Manufacture / Cancelled / Completed at job_card.json:274 (High); set_status/set_finished_good_status/set_non_semi_fg_status at job_card.py:1280-1336, pause/resume at job_card.py:1371-1397 (arrows Medium).

###### BOM / recipe lifecycle (states High for flags; arrows Medium)

BOM has no status enum; governance is docstatus + is_active/is_default flags:

Figure 12

Evidence: bom.py:429-440 (on_submit/on_cancel), bom.py:620-637 (manage_default_bom), bom.py:892-913 (validate_bom_links blocks deactivation while referenced). There is no approval workflow, no effectivity dates, no revision states beyond submit/cancel (searched bom.py and bom.json for approve, workflow, valid_from — none found). Confidence: High.

###### Batch & Quality Inspection states

Batch has no lifecycle status field — only disabled (checkbox) and expiry_date (batch.py:97-115, High). Quality Inspection status enum is Accepted / Rejected / Cancelled (quality_inspection.json:237, High); it is set automatically from readings (quality_inspection.py:265-281) unless manual_inspection is set.

Figure 13

(States High; arrows Medium — derived from inspect_and_set_status.)

##### Key business rules / validations / gating

| Rule | Behaviour | Evidence | Confidence |
| --- | --- | --- | --- |
| Over-production cap vs Sales Order | WO submission throws OverProductionError beyond SO qty + allowance % | services/status.py:29-47 | High |
| Over-production cap vs Work Order | Manufactured/transferred qty above plan+allowance throws StockOverProductionError | services/status.py:208-224 | High |
| Stopped WO freezes execution | Job Card submit against a Stopped Work Order throws | job_card.py:904-910 | High |
| Closed WO is terminal | Closed WO cannot be stopped or re-opened | work_order.py:1131-1132 | High |
| Completed WO protects postings | Cancelling Material Consumption stock entry against Completed WO throws | stock_entry.py:422-425 | High |
| Cancel guard | WO with submitted Stock Entries cannot be cancelled | work_order.py:848-860 | High |
| Job Card completeness | Submit requires time logs, not-on-hold, and completed+loss+pending == for_quantity | job_card.py:912-959 | High |
| Material transfer gate | Job Card without FG cannot submit until materials transferred to WIP | job_card.py:891-902 | High |
| QI gate (documents) | Rows flagged inspection-required must carry a submitted, non-Rejected QI at submit; severity Stop/warn from Stock Settings | quality_inspection_service.py:71-127 | High |
| QI gate (operations) | BOM inspection_required + operation quality_inspection_required gates Job Card submit | job_card.py:843-889 | High |
| Expired batch consumption | SLE against a batch past expiry_date throws “Batch … has expired” (outward directions) | stock_ledger_entry.py:287-299 | High |
| Expired batch picking | Pick List save throws listing expired batches | pick_list.py:286-311 | High |
| Batch expiry mandatory | Items with has_expiry_date must yield an expiry date (shelf-life derivation or manual) or save throws | batch.py:194-220 | High |
| Operation sequencing | Work Order operation sequence_ids must be contiguous | work_order.py:340-362 | High |
| Capacity window | With capacity planning on, unschedulable operations throw CapacityError | services/operations.py:118-130 | High |
| Negative stock control | NegativeStockError unless allowed in settings (also per-batch flag allow_negative_stock_for_batch) | stock_ledger.py:50-51; batch.py:97 | High |
| Company isolation | Company Restriction doctype validates every transaction’s company against allowed companies (global doc_events hook) | hooks.py:368-384 | High |
| Cross-doc status roll-up | Generic StatusUpdater maps child-row fulfilment percentages to parent statuses via declarative status_map | controllers/status_updater.py:16-60 | High |

#### D. Technical layer

- Language/framework: Python ≥3.14 (pyproject.toml requires-python), Frappe framework >=17.0.0-dev,<18.0.0 ([tool.bench.frappe-dependencies]), flit build backend, ruff lint (line length 110, target py310). Frontend: server-rendered Frappe Desk + per-DocType JS controllers; some TypeScript (banking bundle). Databases: MariaDB or PostgreSQL via Frappe ORM; Redis for queues/cache (Frappe standard). High.

- Architecture: monolithic Frappe app; each DocType = JSON schema + Python controller class + JS form controller in one directory. Shared transaction behaviour in erpnext/controllers/ (StockController, StatusUpdater, AccountsController). Recent refactors extract service objects (e.g. work_order/services/{status,operations,required_items,reservation}.py, stock/services/quality_inspection_service.py) wrapped by thin delegating stubs (work_order.py:1034-1071). High.

- Persistence model: one table per DocType (tab<DocType>), child tables as separate DocTypes; document lifecycle via docstatus (0 draft / 1 submitted / 2 cancelled); immutable ledgers (Stock Ledger Entry, GL Entry) with cancel-and-repost correction (repost_item_valuation); Bin as per item/warehouse stock cache. High.

- Extensibility: Frappe hooks registry (erpnext/hooks.py: doc_events, scheduler_events, whitelisted overrides); Custom Fields/Property Setters at site level; patches.txt sequential migration registry; regional override injection (erpnext/regional). High.

- Test coverage signals: 515 test_*.py files across the app, including manufacturing (test_work_order.py ~2,400+ lines) and stock; report smoke tests (*/report/test_reports.py). CI: GitHub Actions with server-tests-mariadb.yml, server-tests-postgres.yml, linters.yml, semantic-commits.yml (.github/workflows/). High.

- Maintenance activity: 60,397 commits; sustained upstream activity (~300–1,300 commits/month through 2026-07); local fork delta is minimal (2 commits: a rebrand merge, PR #1). High.

#### E. Non-functional snapshot

- Security model: Frappe RBAC — per-DocType, per-role permission matrices shipped in DocType JSON (read/write/create/submit/cancel/amend), user-permission row-level restriction, plus company-level isolation via Company Restriction validation on every transaction (hooks.py:368-384). Server endpoints guarded by @frappe.whitelist() and explicit frappe.has_permission checks (e.g. work_order.py:1122-1127, job_card.py:1372-1373). High.

- Auditability: track_changes: 1 on key DocTypes (Work Order, BOM, Batch) produces field-level version history; immutable SLE/GLE ledgers; submit/cancel/amend discipline preserves document history. No electronic-signature capability found (searched e-sign, electronic signature across erpnext/ — only unrelated HR/CRM matches). High.

- Scalability signals: background-queue reposting of valuation (repost_item_valuation.run_parallel_reposting, 15-min cron, hooks.py:468-472); Bin caching; bulk transaction processing module. Single-process framework scaling is delegated to Frappe (workers/Redis). Medium.

- Technical health/age: actively maintained upstream codebase on a current Python (≥3.14) with modern tooling (ruff, type-annotated DocType stubs, service-object refactors), but carrying long legacy tails (deprecation_dumpster.py, oldfieldname schema remnants, 2.3M-line translation corpus). Overall healthy but very large and generic. Medium.

#### F. Evidence index

| # | File path | Lines | What it proves | Confidence |
| --- | --- | --- | --- | --- |
| 1 | pyproject.toml | 1–40, 44–50 | App identity, Python ≥3.14, Frappe 17.x dependency, deps | High |
| 2 | erpnext/modules.txt | 1–21 | 21 shipped modules | High |
| 3 | erpnext/manufacturing/doctype/work_order/work_order.json | 124 | Work Order status enum (10 states) | High |
| 4 | erpnext/manufacturing/doctype/work_order/services/status.py | 29–47 | SO over-production gate (OverProductionError) | High |
| 5 | erpnext/manufacturing/doctype/work_order/services/status.py | 107–144 | Status derivation from docstatus/stock entries | High |
| 6 | erpnext/manufacturing/doctype/work_order/services/status.py | 182–191 | Stock Reserved / Partially Reserved derivation | High |
| 7 | erpnext/manufacturing/doctype/work_order/services/status.py | 208–224 | StockOverProductionError qty cap | High |
| 8 | erpnext/manufacturing/doctype/work_order/work_order.py | 340–362 | Operation sequence-id contiguity validation | High |
| 9 | erpnext/manufacturing/doctype/work_order/work_order.py | 844–860 | Stopped blocks cancel; submitted stock entries block cancel | High |
| 10 | erpnext/manufacturing/doctype/work_order/work_order.py | 1122–1133 | stop_unstop permission check; Closed is terminal | High |
| 11 | erpnext/manufacturing/doctype/work_order/services/operations.py | 105–130 | Capacity planning slot search, CapacityError | High |
| 12 | erpnext/manufacturing/doctype/job_card/job_card.json | 274 | Job Card status enum (9 states) | High |
| 13 | erpnext/manufacturing/doctype/job_card/job_card.py | 843–889 | QI gate on Job Card submit (Stop vs warn) | High |
| 14 | erpnext/manufacturing/doctype/job_card/job_card.py | 891–910 | Material-transfer gate; Stopped WO blocks Job Card | High |
| 15 | erpnext/manufacturing/doctype/job_card/job_card.py | 916–959 | On-hold block, time-log requirement, completed-qty equality | High |
| 16 | erpnext/manufacturing/doctype/job_card/job_card.py | 1280–1336 | Job Card status computation incl. To Manufacture | High |
| 17 | erpnext/manufacturing/doctype/job_card/job_card.py | 1371–1397 | pause_job / resume_job (On Hold) | High |
| 18 | erpnext/manufacturing/doctype/bom/bom.py | 429–440 | BOM on_submit/on_cancel; is_active/is_default reset | High |
| 19 | erpnext/manufacturing/doctype/bom/bom.py | 620–637 | manage_default_bom single-default rule | High |
| 20 | erpnext/manufacturing/doctype/bom/bom.py | 892–913 | Active-BOM link validation blocks deactivation | High |
| 21 | erpnext/manufacturing/doctype/production_plan/production_plan.json | 302 | Production Plan status enum | High |
| 22 | erpnext/manufacturing/doctype/production_plan/services/material_request.py | 141 | get_items_for_material_requests (MRP netting) | High |
| 23 | erpnext/manufacturing/doctype/workstation/workstation.json | 146 | Workstation live status enum (Production/Off/Idle/Problem/Maintenance/Setup) | High |
| 24 | erpnext/stock/doctype/batch/batch.py | 97–115 | Batch fields: disabled, expiry, parent_batch, batchwise valuation | High |
| 25 | erpnext/stock/doctype/batch/batch.py | 117–143 | Batch naming: series/hash, mandatory ID | High |
| 26 | erpnext/stock/doctype/batch/batch.py | 194–220 | Expiry auto-derivation from shelf life; mandatory expiry throw | High |
| 27 | erpnext/stock/doctype/batch/batch.py | 296–301 | get_batches_by_oldest sorts by expiry date | High |
| 28 | erpnext/stock/doctype/stock_ledger_entry/stock_ledger_entry.py | 287–299 | Expired-batch consumption hard stop | High |
| 29 | erpnext/stock/doctype/pick_list/pick_list.py | 286–311 | Pick List expired-batches hard stop | High |
| 30 | erpnext/stock/doctype/stock_settings/stock_settings.json | 363–370 | pick_serial_and_batch_based_on: FIFO/LIFO/Expiry (default FIFO) | High |
| 31 | erpnext/stock/doctype/serial_and_batch_bundle/serial_and_batch_bundle.py | 3032–3033 | FEFO ordering of available batches by expiry | High |
| 32 | erpnext/stock/doctype/serial_and_batch_bundle/serial_and_batch_bundle.py | 3286–3289 | Query orderby expiry for Expiry strategy | High |
| 33 | erpnext/stock/doctype/stock_reservation_entry/stock_reservation_entry.json | 175 | SRE status enum (8 states) | High |
| 34 | erpnext/stock/doctype/stock_reservation_entry/stock_reservation_entry.py | 530–553 | SRE status derivation from qtys | High |
| 35 | erpnext/stock/doctype/quality_inspection/quality_inspection.json | 74, 237 | Inspection types (Incoming/Outgoing/In Process); status enum Accepted/Rejected/Cancelled | High |
| 36 | erpnext/stock/doctype/quality_inspection/quality_inspection.py | 265–336 | Auto accept/reject from readings; min/max; safe_eval formula | High |
| 37 | erpnext/stock/services/quality_inspection_service.py | 21–64 | Doctype→inspection-flag map; purpose allow-lists | High |
| 38 | erpnext/stock/services/quality_inspection_service.py | 71–127 | QI presence/submission/rejection gating on submit | High |
| 39 | erpnext/stock/doctype/stock_entry/stock_entry.py | 422–425 | Completed WO blocks consumption-entry cancel | High |
| 40 | erpnext/stock/doctype/item/item.json | 387–390 | Valuation methods FIFO/Moving Average/LIFO/Standard Cost | High |
| 41 | erpnext/stock/stock_ledger.py | 1726–1729 | FIFO/LIFO queue implementation selection | High |
| 42 | erpnext/stock/doctype/warehouse/warehouse.py | 21–53 | Warehouse as NestedSet tree (parent_warehouse) | High |
| 43 | erpnext/controllers/status_updater.py | 16–60 | Generic declarative status_map engine | High |
| 44 | erpnext/hooks.py | 368–384 | Global doc_events incl. Company Restriction validation | High |
| 45 | erpnext/hooks.py | 468–472 | Cron: BOM cost update resume, parallel valuation reposting | High |
| 46 | erpnext/locale/de.po | 24502–24503, 62046–62047 | Shipped German translations of state labels (“In Process”, “Work Order”) | High |
| 47 | erpnext/manufacturing/doctype/work_order/work_order.py | 94–130 | Typed Work Order fields (costs, batch_size, has_batch_no) | High |
| 48 | erpnext/manufacturing/doctype/work_order/work_order.py | 1034–1071 | Delegating stubs to service objects (refactor pattern) | High |

Re-read pass performed against the checked-out commit; all line ranges verified.

#### G. Capability ratings (for parent merge)

| Capability | Rating | Justification + citation |
| --- | --- | --- |
| Production order lifecycle & state machine | Rich | 10-state Work Order with derived transitions, stop/close controls (work_order.json:124; services/status.py:107-191) |
| Execution gating / hard stops | Rich | Stopped-WO block, QI Stop mode, expired-batch throws, over-production errors, transfer gates (job_card.py:904-910; stock_ledger_entry.py:287-299) |
| Shop-floor execution UI | Adequate | Shop Floor + Visual Plant Floor desk pages and workstation live statuses, but desk-based, not operator-terminal grade (manufacturing/page/shop_floor/; workstation.json:146) |
| BOM/recipe/routing definition | Rich | Versioned multi-level BOMs with operations, scrap, costing, Routing templates, BOM Creator/Update Tool (bom.py; manufacturing/doctype/routing/) |
| Recipe lifecycle governance/approval | Basic | Only docstatus submit/cancel + is_active/is_default; no approval workflow, effectivity or revision states (bom.py:429-440, 620-637) |
| ISA-88 batch recipes | Absent | No procedural recipe/phase/unit-procedure model; searched erpnext/manufacturing for ISA, phase, recipe — only weight-based BOM fields |
| Batch/lot master data | Rich | Batch with expiry derivation, parent_batch, per-batch valuation, naming series (batch.py:97-220) |
| Batch genealogy/traceability (system-of-record) | Adequate | Full forward/backward trace reconstructable from SLE + Serial and Batch Bundle + parent_batch, plus traceability report; but no first-class genealogy object (stock/report/serial_no_and_batch_traceability/; batch.py:107) |
| Batch blocking/quarantine | Basic | Only disabled flag and expiry hard-stop; no QA-status (Released/Quarantined/Blocked) on Batch (batch.py:101; stock_ledger_entry.py:287-299) |
| Quality inspection engine | Rich | Typed inspections, per-reading numeric/value/formula acceptance, templates, transaction gating (quality_inspection.py:265-336; quality_inspection_service.py) |
| Certificates of analysis | Absent | No CoA doctype/print format; searched erpnext/ for certificate of analysis, coa — no matches in stock/quality scope |
| Parametric/spec-based QC | Adequate | Item QI parameters with min/max and formula criteria per reading; no full spec-versioning (item_quality_inspection_parameter/; quality_inspection.py:284-336) |
| Warehouse structure (locations/pallets) | Adequate | Warehouse tree + warehouse types + putaway rules + inventory dimensions; no pallet/handling-unit object (warehouse.py:21-53; putaway_rule/) |
| FEFO/FIFO picking | Rich | Global FIFO/LIFO/Expiry strategy with expiry-ordered auto-allocation and expired-batch pick blocks (stock_settings.json:363-370; serial_and_batch_bundle.py:3032-3033) |
| Stock reservations | Rich | Stock Reservation Entry incl. serial/batch-level and Work Order auto-reserve, 8-state lifecycle (stock_reservation_entry.py:530-553; work_order/services/reservation.py) |
| Inventory valuation/costing | Rich | FIFO/Moving Average/LIFO/Standard Cost, batchwise valuation, GL-integrated, repost engine (item.json:387-390; stock_ledger.py:1726-1729) |
| Production planning/MRP | Rich | Production Plan with sub-assembly explosion + material requests, Master Production Schedule, Sales Forecast, MRP report (production_plan/services/material_request.py:141) |
| Finite capacity scheduling | Basic | Slot search against workstation production_capacity with CapacityError; no optimising/finite scheduler (services/operations.py:105-130) |
| Master data (items/products, work centres, partners) | Rich | Item (variants, UOMs, defaults), Workstation/Workstation Type, Customer/Supplier masters (stock/doctype/item/; manufacturing/doctype/workstation/) |
| Units of measure & conversions | Rich | UOM master with whole-number flag, per-item conversion table, stock-UOM integer validation (uom.json; uom_conversion_detail.py:17; work_order.py:310) |
| Hazmat/regulatory data | Absent | No hazard/MSDS/UN-number fields; searched erpnext/ for hazard, dangerous goods, msds, un number — no hits (only customs_tariff_number, item.json:678) |
| SCADA/OPC-UA or device integration | Absent | No device-level integration; searched for OPC, SCADA, MQTT in erpnext/ — no hits |
| External system integration (API/ERP/WMS) | Adequate | Frappe REST/RPC on every DocType via @frappe.whitelist, Plaid banking sync, EDI code lists; no shipped MES/WMS connectors (hooks.py; erpnext_integrations/doctype/plaid_settings/) |
| Reporting/analytics | Rich | 22 manufacturing reports + ~60 stock reports + dashboards (erpnext/manufacturing/report/; erpnext/stock/report/; manufacturing/dashboard_chart/) |
| Labour/time tracking | Adequate | Job Card time logs with employees, pause/resume, enforce-time-logs setting; no full labour/attendance costing in-scope (job_card_time_log/; job_card.py:925-940) |
| Maintenance management | Basic | Maintenance Schedule/Visit doctypes + Downtime Entry; no work-order-based maintenance planning (erpnext/maintenance/doctype/; manufacturing/doctype/downtime_entry/) |
| Audit trail/e-signatures | Adequate | track_changes versioning + immutable SLE/GLE + submit/cancel discipline; no e-signature support found (searched e-sign, electronic signature) (work_order.json track_changes) |
| Multi-plant support | Rich | Multi-company with per-company warehouses/accounts and enforced Company Restriction on all transactions (hooks.py:368-384; company_restriction/) |
| Localisation/i18n | Rich | 36 locale .po files (~2.3M lines) incl. full German labels; regional override framework (erpnext/locale/de.po:24502-24503; erpnext/regional/) |
| Role-based access control | Rich | Per-DocType role permission matrices (34 distinct roles), whitelisted endpoints with permission checks (work_order.json permissions; work_order.py:1122-1127) |

### 3.3 Application Dossier: Apache OFBiz (VM_ofbiz-framework) — Plant B

#### A. Identification

| Item | Value |
| --- | --- |
| Repository | SachetCognition/VM_ofbiz-framework |
| Branch / ref | trunk |
| Commit SHA | ecf2990fd62a16431ad08f124260c309230a32f0 (2026-01-22, “Improved: Update jQuery and jquery-migrate to version 4 (OFBIZ-13347)”) |
| Analysis date | 2026-07-28 |
| Declared version | Trunk (VERSION file) — i.e. an unreleased trunk snapshot of Apache OFBiz, not a tagged release |
| First commit in history | 2006-07-01 (git log --reverse) |

Size stats (lines, framework/ + applications/ + themes/, excluding runtime/ and node_modules/; wc-based, Confidence: Medium):

| Language | LOC |
| --- | --- |
| XML (entity models, service defs, screen/form widgets, seed data) | ~451,900 |
| Java | ~367,300 |
| FreeMarker (FTL) | ~66,800 |
| Groovy | ~59,900 |
| JavaScript | ~56,400 |
| CSS | ~23,300 |

Module count: 16 framework components (framework/: base, entity, service, security, webapp, widget, webtools, …), 12 application components (applications/: accounting, commonext, content, datamodel, humanres, manufacturing, marketing, order, party, product, securityext, workeffort), 8 themes (themes/). Confidence: High (directory listing at commit).

Scope note: per assignment, this chapter analyses manufacturing-execution-relevant scope (manufacturing, workeffort, product/facility/inventory, framework engines); accounting and order components are summarised only at boundary level.

#### B. Business layer

##### Purpose

Apache OFBiz is a generic, metadata-driven ERP framework. In the Plant B context the relevant footprint is its discrete-manufacturing job-shop module: production runs built from routings and BOMs, MRP planning, facility/inventory management with optional lot tracking, and standard/actual cost roll-up hooks into the accounting component. It is a framework first and an application second: nearly all business objects are declared in XML entity models (applications/datamodel/entitydef/*.xml) and manipulated through a generic service engine, so Plant B’s effective functionality is the shipped seed data plus these generic engines. Confidence: High.

##### Personas / roles (from the shipped permission model)

OFBiz ships a flat permission model: SecurityPermission records grouped into SecurityGroups assigned to UserLogins (framework/security/entitydef/entitymodel.xml:136-232, entities SecurityGroup, SecurityGroupPermission, SecurityPermission, UserLoginSecurityGroup). The manufacturing component seeds exactly five CRUD-style permissions and grants them only to the SUPER group:

- MANUFACTURING_VIEW, MANUFACTURING_CREATE, MANUFACTURING_UPDATE, MANUFACTURING_DELETE, MANUFACTURING_ADMIN (applications/manufacturing/data/ManufacturingSecurityPermissionSeedData.xml:23-30). Confidence: High.

There are no shipped functional personas (no “shop-floor operator”, “planner”, “quality inspector” groups) in the manufacturing seed data — role differentiation is left to the implementer. Party roles (PartyRole) exist framework-wide but are not used to gate manufacturing services. Confidence: High (searched applications/manufacturing/data/ for SecurityGroup definitions; only permission grants to SUPER exist).

##### Business object model

Core manufacturing/inventory objects (entity names as defined in the datamodel component). The central design decision: a production run is not a dedicated entity — it is a WorkEffort of type PROD_ORDER_HEADER with child WorkEffort tasks, linked to products via WorkEffortGoodStandard typed associations (applications/datamodel/data/seed/WorkEffortSeedData.xml:63-67).

Figure 14

Diagram basis: entity definitions in applications/datamodel/entitydef/workeffort-entitymodel.xml (WorkEffort :184-260, WorkEffortInventoryAssign :597, WorkEffortInventoryProduced :616), product-entitymodel.xml (InventoryItem :1953, InventoryItemDetail :2125, InventoryItemStatus :2222, Lot :2419, Facility :996, FacilityLocation :1281, ProductAssoc :2935, CostComponent :788), manufacturing-entitymodel.xml (ProductManufacturingRule :43, TechDataCalendar :80, MrpEvent :166). Confidence: High (entities), Medium (cardinality arrows inferred from relation declarations).

##### Business consequences of the design

- Everything-is-a-WorkEffort: production runs, tasks, routings and routing tasks all share one table/state framework. This gives uniform scheduling, party assignment and status history for free, but means manufacturing semantics (e.g. “a task belongs to a confirmed run”) are enforced in service code, not the schema. Confidence: High.

- Metadata-driven vocabulary: statuses, types and transitions are seed data rows (StatusItem, StatusValidChange), so Plant B could have customised the lifecycle without code changes; conversely, nothing in the schema prevents an implementer from weakening the shipped gating. Confidence: High.

- Lot tracking is optional: InventoryItem.lotId is nullable and Lot carries only id/date/quantity/expiration (product-entitymodel.xml:2419-2427). Traceability exists only where operators supply lot ids; there is no mandatory genealogy enforcement. Confidence: High.

- Quality is not a first-class domain: there is no QC/inspection entity family in the shipped datamodel (see §G); rejects are recorded as a bare quantityRejected number on the task (workeffort-entitymodel.xml:227). Confidence: High.

#### C. Functional layer

##### Capability inventory

| Capability | Depth description | Evidence | Confidence |
| --- | --- | --- | --- |
| Production run lifecycle | Full job-shop lifecycle: create run from product+routing+BOM, schedule, confirm (“doc printed”), start, complete, close, cancel; header status cascades to tasks | ProductionRunServices.changeProductionRunStatus (applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/jobshopmgt/ProductionRunServices.java:605), statuses/transitions in WorkEffortSeedData.xml:160-177 | High |
| Quick status progression | quickChangeProductionRunStatus chains the intermediate transitions to reach a target status | ProductionRunServices.java:3240 | High |
| BOM definition & explosion | Multi-level BOM as ProductAssoc type MANUF_COMPONENT; tree explosion, low-level-code maintenance, manufacturing-component resolution, alternate-component substitution rules | BOMTree.java, BOMServices.java:124 (updateLowLevelCode), :352 (getManufacturingComponents); assoc type ProductSeedData.xml:81; rules manufacturing-entitymodel.xml:43 | High |
| Routing definition | Routings/tasks as WorkEffort types ROUTING/ROU_TASK linked via ROUTING_COMPONENT assocs; product→routing binding via ROU_PROD_TEMPLATE | WorkEffortSeedData.xml:52-53, :29, :63; services_routing.xml, RoutingServices.java | High |
| Capacity calendars | TechDataCalendar with week/exception-day structures used to compute task start/end across working time | manufacturing-entitymodel.xml:80-155; TechDataServices.java | High |
| Material issue & backflush | Components issued to tasks (issueProductionRunTask), recorded as WorkEffortInventoryAssign; optional lotId and failIfItemsAreNotAvailable hard stop | ProductionRunServices.java:939, services_production_run.xml:219-228, workeffort-entitymodel.xml:597 | High |
| Production declaration | productionRunProduce / productionRunTaskProduce create InventoryItems and WorkEffortInventoryProduced links; auto-creates Lot when a new lotId is declared (createLotIfNeeded) | ProductionRunServices.java:1725, :1798-1806, :2100 | High |
| MRP | Single-facility MRP: initMrpEvents builds demand/supply MrpEvents from open orders, requirements and QOH; executeMrp nets and emits proposed orders | MrpServices.java:62, :618; services_mrp.xml:28-47; MrpEvent entity manufacturing-entitymodel.xml:166 | High |
| Inventory reservations | Order reservations against InventoryItems with pluggable pick strategy: FIFO/LIFO by received date, FIFO/LIFO by expiry (FEFO), greater/lesser unit cost; default FIFO-received | applications/product/minilang/product/inventory/InventoryReserveServices.xml:48-69 | High |
| Inventory statuses / holds | Serialized and non-serialized status sets incl. On Hold and Defective (INV_NS_ON_HOLD, INV_NS_DEFECTIVE); status history in InventoryItemStatus | ProductSeedData.xml:536-549; product-entitymodel.xml:2222 | High |
| Physical inventory & variance | PhysicalInventory + InventoryItemVariance with ATP/QOH variance quantities and reason codes | product-entitymodel.xml:2428-2436 (PhysicalInventory), :2309-2330 (InventoryItemVariance) | High |
| Costing hooks | Standard cost roll-up via CostComponent/CostComponentCalc (custom-method formulas); actual task costs booked at task completion via createProductionRunTaskCosts | product-entitymodel.xml:788-830; ProductionRunServices.java:996-1050 | High |
| Facility/warehouse structure | Facility hierarchy (parent facility), typed FacilityLocation (area/aisle/section/level/position), product default locations | product-entitymodel.xml:996-1019, :1281-1298 | High |
| Maintenance | FixedAssetMaint work orders tied to WorkEffort, meter readings, maintenance-per-order views | accounting-entitymodel.xml:800, :1137 | High |
| Labour/time tracking | TimeEntry/Timesheet entities linked to WorkEffort; task actual setup/run milliseconds captured | workeffort-entitymodel.xml:42-111 | High |

##### Core state machines

###### Production run lifecycle (header)

States: High confidence — seeded as StatusItems of type PRODUCTION_RUN (WorkEffortSeedData.xml:160-166). Arrows: High confidence — every arrow below is a seeded StatusValidChange row (WorkEffortSeedData.xml:168-177), enforced generically in updateWorkEffort (applications/workeffort/src/main/groovy/org/apache/ofbiz/workeffort/workeffort/workeffort/WorkEffortServicesScript.groovy:247-253) and specifically in changeProductionRunStatus (ProductionRunServices.java:605 ff.).

Figure 15

Production run tasks reuse the same PRUN_* status ids and are cascaded by the header service (each header transition loops over productionRun.getProductionRunRoutingTasks() and updates task status — ProductionRunServices.java:605-700 region). Confidence: High.

###### Routing (process definition) lifecycle

States: High — ROU_ACTIVE (“Well defined and usable”) and ROU_INACTIVE (“Not well defined and unusable”), status type ROUTING_STATUS (WorkEffortSeedData.xml:154-155). Arrows: Medium — no StatusValidChange rows are seeded for ROU_*; toggling is a plain field update, so the arrows below are inferred usage, not enforced transitions. There is no approval/versioning workflow for routings or BOMs.

Figure 16

###### Inventory item status (batch blocking proxy)

States: High — non-serialized inventory status type INV_NON_SER_STTS: INV_NS_ON_HOLD, INV_NS_DEFECTIVE, INV_NS_RETURNED (ProductSeedData.xml:547-549); serialized set includes INV_AVAILABLE, INV_PROMISED, INV_ON_HOLD, INV_DEFECTIVE etc. (:536-546). Arrows: Medium — no StatusValidChange rows seeded for INV_*; transitions are unconstrained field updates via inventory services.

Figure 17

There is no batch/quality state machine: Lot has no status field at all (product-entitymodel.xml:2419-2427), so blocking happens per inventory item, not per lot. Confidence: High.

##### Key business rules / validations / gating

| Rule | Behaviour | Evidence | Confidence |
| --- | --- | --- | --- |
| Status-transition whitelist | Any WorkEffort status change is rejected unless a matching StatusValidChange row exists (“WorkEffortStatusChangeNotValid” error) | WorkEffortServicesScript.groovy:247-253 | High |
| Hard-coded lifecycle branches | changeProductionRunStatus implements each legal PRUN_* transition as an explicit branch; unknown transitions fall through to an error | ProductionRunServices.java:605 ff. | High |
| Status history audit | Every valid transition writes a WorkEffortStatus row with timestamp and setByUserLogin | WorkEffortServicesScript.groovy:254-258 | High |
| Component availability hard stop | issueProductionRunTask accepts failIfItemsAreNotAvailable; when a lotId is supplied it is forced to “Y” (cannot issue unavailable lot stock) | services_production_run.xml:219-228 | High |
| Lot auto-creation on declaration | productionRunProduce looks up the declared Lot; if missing and createLotIfNeeded (default true) it creates one, else errors | ProductionRunServices.java:1798-1806 | High |
| Reservation pick-order strategy | Reservation order-by is derived from reserveOrderEnumId (INVRO_FIFO_REC default, INVRO_FIFO_EXP = FEFO, LIFO and unit-cost variants) | InventoryReserveServices.xml:48-69 | High |
| Actual cost booking at task completion | On task completion the service books CostComponents from ProductCostComponentCalc/CostComponentCalc formulas | ProductionRunServices.java:996-1050 | High |
| Permission gating | Manufacturing screens/services check MANUFACTURING_* permissions via Security.hasEntityPermission (_VIEW/_CREATE/_UPDATE/_DELETE/_ADMIN convention) | framework/security/src/main/java/org/apache/ofbiz/security/Security.java:89-141; seed ManufacturingSecurityPermissionSeedData.xml:23-27 | High |

#### D. Technical layer

Languages / versions (from manifests, Confidence: High): - Java 17 (build.gradle:156-157, sourceCompatibility(JavaVersion.VERSION_17)), built with Gradle. - Embedded Apache Tomcat 10.1.47 (dependencies.gradle:63-64), Apache Derby 10.16.1.1 as default embedded DB (dependencies.gradle:99), any JDBC RDBMS supported via entity engine config. - Groovy for scripted services/screen logic, FreeMarker for templating, XML for entity/service/widget definitions.

Architecture: component-based monolith. Each component (ofbiz-component.xml) declares entity models, service definitions, seed data, webapps and screen widgets. Three generic engines dominate: 1. Entity engine — metadata ORM: entities declared in XML (applications/datamodel/entitydef/*.xml), accessed via Delegator; DB-agnostic, supports view-entities (SQL-view-like joins declared in XML). Confidence: High. 2. Service engine — all business logic is invoked as named services (servicedef/*.xml) through a Dispatcher; engines include Java, Groovy, simple/minilang, entity-auto (CRUD generated from entity), SOAP client and HTTP (framework/service/src/main/java/org/apache/ofbiz/service/engine/ — SOAPClientEngine.java, HttpEngine.java, EntityAutoEngine.java). Service ECAs (secas.xml) provide event triggers. Confidence: High. 3. Widget engine — screens/forms/menus declared in XML (applications/manufacturing/widget/manufacturing/*.xml: JobshopScreens.xml, ProductionRunForms.xml, BomScreens.xml, MrpScreens.xml, RoutingScreens.xml, CostScreens.xml, ReportScreens.xml) rendered by themes. Confidence: High.

Persistence model: relational, one table per XML entity; optimistic-ish generic CRUD; multi-tenant capable via delegator configuration. Status/type vocabularies are data rows, not enums. Confidence: High.

Extensibility model: new components can add entities (extend-entity), services, SECAs and screens without touching core; the plugin system (plugins/ — empty at this commit, populated via pullAllPluginsSource.sh) is the standard extension route. Confidence: High.

Test coverage signals: XML test-suites per component (~210 test-case elements across applications/*/testdef and framework/*/testdef) plus ~84 *Test*.java files. Manufacturing has one suite: applications/manufacturing/testdef/productionruntests.xml driving minilang/test/ProductionRunTests.xml — thin coverage relative to module size. Confidence: Medium (counts are static, not executed).

Maintenance / commit activity: active upstream project — 186 commits since 2025-01-01; latest commit 2026-01-22; history back to 2006-07-01. Repo is a mirror of Apache trunk with no visible Plant-B-specific commits at this SHA. Confidence: High.

#### E. Non-functional snapshot

- Security model: authentication via UserLogin; authorisation via flat permission strings in SecurityGroupPermission checked with hasEntityPermission(entity, action, ...) incl. _ADMIN override convention (framework/security/src/main/java/org/apache/ofbiz/security/Security.java:89-141). Webapp-level base-permission gating per component. No attribute-/row-level security shipped. Confidence: High.

- Auditability: (a) per-field audit via enable-audit-log="true" writing to EntityAuditLog (framework/entity/entitydef/entitymodel.xml:39) — but only 17 fields across the whole applications datamodel carry the flag (e.g. order-entitymodel.xml:545), none in manufacturing entities; (b) status history rows (WorkEffortStatus, InventoryItemStatus) with user + timestamp; (c) InventoryItemDetail as an append-only quantity ledger. No electronic-signature construct anywhere (searched signature|e-sign under applications/manufacturing — no hits). Confidence: High.

- Scalability signals: stateless service engine, async/job scheduler (GenericAsyncEngine), Tomcat-HA dependency (tomcat-catalina-ha, dependencies.gradle:63), entity-engine connection pooling and multi-datasource support. Single-process monolith otherwise; MRP is single-threaded per facility run. Confidence: Medium.

- Technical health / age: codebase dates to 2006 but is actively modernised (Java 17, Tomcat 10.1, jQuery 4 migration in HEAD commit). Large minilang (XML-scripted) surface remains (e.g. inventory reservation logic) — a deprecated technology upstream is migrating away from; Groovy/Java coexist with it. Overall: old but maintained framework; manufacturing module functionally frozen for years (few manufacturing-specific commits in recent history). Confidence: Medium.

#### F. Evidence index

All paths relative to repo root at commit ecf2990fd62a16431ad08f124260c309230a32f0. All entries re-read and verified at these lines.

| # | File path | Lines | Proves | Confidence |
| --- | --- | --- | --- | --- |
| 1 | VERSION | 1 | Declared version “Trunk” (unreleased snapshot) | High |
| 2 | build.gradle | 156-157 | Java 17 source/target compatibility | High |
| 3 | dependencies.gradle | 63-64, 99 | Tomcat 10.1.47, Derby 10.16.1.1 | High |
| 4 | applications/datamodel/data/seed/WorkEffortSeedData.xml | 160-166 | Production run status set (PRUN_CREATED…PRUN_CANCELLED) | High |
| 5 | applications/datamodel/data/seed/WorkEffortSeedData.xml | 168-177 | Seeded StatusValidChange transition whitelist for PRUN_* | High |
| 6 | applications/datamodel/data/seed/WorkEffortSeedData.xml | 52-53, 29, 63-67 | Routing/RoutingTask WorkEffort types, ROUTING_COMPONENT assoc, WorkEffortGoodStandard types (PRUN_PROD_DELIV, PRUNT_PROD_NEEDED, ROU_PROD_TEMPLATE) | High |
| 7 | applications/datamodel/data/seed/WorkEffortSeedData.xml | 154-155 | Routing statuses ROU_ACTIVE/ROU_INACTIVE; no ROU StatusValidChange rows | High |
| 8 | applications/datamodel/data/seed/WorkEffortSeedData.xml | 184-186 | WEGS_* statuses for WorkEffort-product links | High |
| 9 | applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/jobshopmgt/ProductionRunServices.java | 605 | changeProductionRunStatus service (per-transition branches, task cascade) | High |
| 10 | applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/jobshopmgt/ProductionRunServices.java | 3240 | quickChangeProductionRunStatus chained transitions | High |
| 11 | applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/jobshopmgt/ProductionRunServices.java | 1725, 1798-1806 | productionRunProduce; lot lookup and auto-create (createLotIfNeeded) | High |
| 12 | applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/jobshopmgt/ProductionRunServices.java | 996-1050 | Actual cost booking via createProductionRunTaskCosts and CostComponentCalc | High |
| 13 | applications/workeffort/src/main/groovy/org/apache/ofbiz/workeffort/workeffort/workeffort/WorkEffortServicesScript.groovy | 247-258 | Generic StatusValidChange enforcement + WorkEffortStatus history write in updateWorkEffort | High |
| 14 | applications/manufacturing/servicedef/services_production_run.xml | 219-228 | failIfItemsAreNotAvailable hard stop; forced when lotId supplied | High |
| 15 | applications/manufacturing/servicedef/services_mrp.xml | 28-47 | MRP services (executeMrp, initMrpEvents, findProductMrpQoh) | High |
| 16 | applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/mrp/MrpServices.java | 62, 618 | MRP event initialisation and netting run | High |
| 17 | applications/manufacturing/src/main/java/org/apache/ofbiz/manufacturing/bom/BOMServices.java | 124, 352 | Low-level-code maintenance; BOM component resolution | High |
| 18 | applications/datamodel/entitydef/manufacturing-entitymodel.xml | 43, 80, 166 | ProductManufacturingRule, TechDataCalendar, MrpEvent entities | High |
| 19 | applications/datamodel/data/seed/ProductSeedData.xml | 81 | BOM assoc type MANUF_COMPONENT | High |
| 20 | applications/datamodel/data/seed/ProductSeedData.xml | 536-549 | Inventory status sets incl. On Hold / Defective (serialized + non-serialized) | High |
| 21 | applications/datamodel/entitydef/product-entitymodel.xml | 1953-2010 | InventoryItem entity; lotId field (1967); FK to Lot (2007) | High |
| 22 | applications/datamodel/entitydef/product-entitymodel.xml | 2419-2427 | Lot entity: only id, creationDate, quantity, expirationDate; no status | High |
| 23 | applications/datamodel/entitydef/product-entitymodel.xml | 2125, 2222 | InventoryItemDetail ledger; InventoryItemStatus history | High |
| 24 | applications/datamodel/entitydef/product-entitymodel.xml | 996-1019, 1281-1298 | Facility (parent hierarchy), FacilityLocation | High |
| 25 | applications/datamodel/entitydef/product-entitymodel.xml | 788-830 | CostComponent entity, FK to CostComponentCalc | High |
| 26 | applications/datamodel/entitydef/product-entitymodel.xml | 2935 | ProductAssoc entity (BOM carrier) | High |
| 27 | applications/product/minilang/product/inventory/InventoryReserveServices.xml | 48-69 | Reservation pick strategies: INVRO_FIFO_REC (default), INVRO_FIFO_EXP (FEFO), LIFO, unit-cost | High |
| 28 | applications/datamodel/entitydef/workeffort-entitymodel.xml | 189, 225-227 | WorkEffort.currentStatusId, quantityToProduce/Produced/Rejected | High |
| 29 | applications/datamodel/entitydef/workeffort-entitymodel.xml | 597, 616 | WorkEffortInventoryAssign, WorkEffortInventoryProduced (genealogy links) | High |
| 30 | applications/datamodel/entitydef/workeffort-entitymodel.xml | 42-111 | TimeEntry/Timesheet labour tracking | High |
| 31 | applications/manufacturing/data/ManufacturingSecurityPermissionSeedData.xml | 23-30 | Five MANUFACTURING_* permissions; grant only to SUPER group | High |
| 32 | framework/security/entitydef/entitymodel.xml | 136-232 | SecurityGroup/SecurityGroupPermission/SecurityPermission/UserLoginSecurityGroup model | High |
| 33 | framework/security/src/main/java/org/apache/ofbiz/security/Security.java | 89-141 | hasEntityPermission incl. _ADMIN convention | High |
| 34 | framework/entity/entitydef/entitymodel.xml | 39 | EntityAuditLog entity (field-level audit) | High |
| 35 | applications/datamodel/entitydef/order-entitymodel.xml | 545 | Example enable-audit-log="true" field (rare: 17 flags repo-wide) | High |
| 36 | applications/datamodel/entitydef/accounting-entitymodel.xml | 630, 800, 1137 | FixedAsset, FixedAssetMaint, maint-WorkEffort view | High |
| 37 | framework/common/entitydef/entitymodel.xml | 507, 548, 569 | Uom, UomConversion, UomConversionDated | High |
| 38 | applications/manufacturing/testdef/productionruntests.xml | 20-30 | Sole manufacturing test suite (minilang-driven) | High |
| 39 | framework/service/src/main/java/org/apache/ofbiz/service/engine/ | dir | Service engines incl. SOAPClientEngine.java, HttpEngine.java, EntityAutoEngine.java | High |
| 40 | applications/manufacturing/config/ManufacturingUiLabels.xml | whole file | ~5,100 localized label values across 18 language codes | High |
| 41 | applications/manufacturing/widget/manufacturing/ | dir | Declarative shop-floor UI screens (JobshopScreens.xml, ProductionRunForms.xml, MrpScreens.xml, ReportScreens.xml …) | High |

#### G. Capability ratings (for parent merge)

| Capability | Rating | Justification (one line) |
| --- | --- | --- |
| Production order lifecycle & state machine | Rich | 7 seeded states with StatusValidChange whitelist + per-transition service logic and task cascade (WorkEffortSeedData.xml:160-177; ProductionRunServices.java:605). |
| Execution gating / hard stops | Adequate | Transition whitelist + optional failIfItemsAreNotAvailable (forced for lot issues) (services_production_run.xml:219-228); no QC-gated or e-sign-gated steps. |
| Shop-floor execution UI | Adequate | Full declarative jobshop screens (start/issue/declare/complete) (applications/manufacturing/widget/manufacturing/JobshopScreens.xml, ProductionRunForms.xml); desktop web forms, no operator-terminal ergonomics. |
| BOM/recipe/routing definition | Rich | Multi-level BOM (MANUF_COMPONENT, ProductSeedData.xml:81) with low-level codes and substitution rules (BOMServices.java:124; manufacturing-entitymodel.xml:43), routings as WorkEffort templates (WorkEffortSeedData.xml:52-53). |
| Recipe lifecycle governance / approval | Basic | Only a two-state active/inactive flag on routings with no enforced transitions or approval workflow (WorkEffortSeedData.xml:154-155). |
| ISA-88 batch recipes | Absent | No recipe/phase/procedure model; searched recipe¦isa-88¦isa88 in applications/manufacturing and datamodel entitydefs — no hits. |
| Batch/lot master data | Basic | Lot entity has only id/creationDate/quantity/expirationDate, no status, vendor batch, or QC fields (product-entitymodel.xml:2419-2427). |
| Batch genealogy / traceability (system-of-record) | Basic | Consumed/produced inventory linked to tasks (WorkEffortInventoryAssign/Produced, workeffort-entitymodel.xml:597,616) and optional lotId on InventoryItem (:1967), but lot use is optional so genealogy is not guaranteed complete. |
| Batch blocking / quarantine | Basic | Item-level On-Hold/Defective statuses exist (ProductSeedData.xml:547-549) but no lot-level state, no seeded transition control, no release workflow. |
| Quality inspection engine | Absent | No inspection plan/result entities; searched quality¦inspection in applications/datamodel/entitydef/product-entitymodel.xml and manufacturing component — only quantityRejected field (workeffort-entitymodel.xml:227). |
| Certificates of analysis | Absent | Searched certificate of analysis¦certificateOfAnalysis¦CoA across applications/ — no hits. |
| Parametric / spec-based QC | Absent | No specification/test-parameter entities in the datamodel; no code evidence found (same searches as above). |
| Warehouse structure (locations/pallets) | Adequate | Facility hierarchy + typed FacilityLocation (area/aisle/section/level/position) (product-entitymodel.xml:996-1298); no pallet/handling-unit (container entity exists but unused in manufacturing flows). |
| FEFO/FIFO picking | Adequate | Reservation strategies FIFO/LIFO by receipt or expiry incl. INVRO_FIFO_EXP = FEFO (InventoryReserveServices.xml:48-69); applies to order reservations, not directed putaway/picking. |
| Stock reservations | Rich | OrderItemShipGrpInvRes reservation flow with strategy, ATP/QOH split and InventoryItemDetail ledger (InventoryReserveServices.xml; product-entitymodel.xml:2125). |
| Inventory valuation / costing | Adequate | CostComponent/CostComponentCalc standard-cost model plus actual task-cost booking (product-entitymodel.xml:788-830; ProductionRunServices.java:996-1050); unit costs on items; no perpetual FIFO-layer valuation engine in scope. |
| Production planning / MRP | Adequate | Working single-facility MRP netting engine producing proposed orders (MrpServices.java:62,618); infinite capacity, no optimisation. |
| Finite capacity scheduling | Basic | TechDataCalendar working-time calendars drive task start/end computation (manufacturing-entitymodel.xml:80-155; TechDataServices.java), but no capacity levelling or sequencing engine. |
| Master data (items/products, work centres, partners) | Rich | Full Product model, work centres as FixedAsset machine groups (services_routing.xml:32; accounting-entitymodel.xml:630), unified Party model. |
| Units of measure & conversions | Rich | Uom, UomConversion, dated conversions (framework/common/entitydef/entitymodel.xml:507-569). |
| Hazmat / regulatory data | Absent | Searched hazmat¦hazardous¦unNumber¦msds in applications/datamodel/entitydef/*.xml — no hits. |
| SCADA/OPC-UA or device integration | Absent | Searched opc¦scada¦mqtt¦modbus across framework/ and applications/ — only incidental substring matches in label files, no integration code. |
| External system integration (API/ERP/WMS) | Adequate | Service engine exposes SOAP/HTTP client engines and export flags (framework/service/src/main/java/org/apache/ofbiz/service/engine/SOAPClientEngine.java, HttpEngine.java); no manufacturing service is marked export="true" at this commit (grep count = 0), REST lives in plugins not present here. |
| Reporting / analytics | Basic | Declarative report screens (applications/manufacturing/widget/manufacturing/ReportScreens.xml) and FTL print-outs; no analytics/warehouse layer in this repo (BIRT is a plugin, absent). |
| Labour / time tracking | Adequate | TimeEntry/Timesheet linked to WorkEffort tasks (workeffort-entitymodel.xml:42-111). |
| Maintenance management | Adequate | FixedAssetMaint work orders, meters, WorkEffort-linked maintenance views (accounting-entitymodel.xml:800-1140). |
| Audit trail / e-signatures | Basic | Status history + EntityAuditLog exist (framework/entity/entitydef/entitymodel.xml:39) but only 17 audited fields repo-wide and none in manufacturing; no e-signature support (searched signature¦e-sign in applications/manufacturing). |
| Multi-plant support | Adequate | Facility hierarchy with parent links and per-facility inventory/MRP (product-entitymodel.xml:996-1019; MrpServices.java:618 facility parameter); no inter-plant orchestration. |
| Localisation / i18n | Rich | ~5,100 localized values in 18 languages for manufacturing alone (applications/manufacturing/config/ManufacturingUiLabels.xml). |
| Role-based access control | Basic | Real group/permission model (framework/security/entitydef/entitymodel.xml:136-232) but manufacturing ships only 5 CRUD permissions granted solely to SUPER — no functional roles (ManufacturingSecurityPermissionSeedData.xml:23-30). |

## 4. Common capability model

A neutral MES/production capability taxonomy of 30 capabilities in 8 areas, derived from the manufacturing-execution domain (order execution, recipe/BOM, traceability, quality, warehouse, planning, platform, cross-cutting) — deliberately not taken from any one application’s vocabulary. Ratings: Rich / Adequate / Basic / Absent, each grounded in the citations of the application chapters (Part 3, sections C/F/G of each). Confidence is High unless noted.

| # | Capability | Qcadoo MES (Plant A) | ERPNext (Plant C) | OFBiz (Plant B) |
| --- | --- | --- | --- | --- |
| Order execution |  |  |  |  |
| 1 | Production order lifecycle & state machine | Rich — 7-state enum with encoded transitions (OrderState.java:31-81) | Rich — 10 shipped statuses derived from postings (work_order.json:124; services/status.py:107-191) | Rich — 7 seeded states + StatusValidChange whitelist (WorkEffortSeedData.xml:160-177) |
| 2 | Execution gating / hard stops | Adequate — field/stock-level gates at state change (OrderStateValidationService.java:44-63) | Rich — QI stop, expired-batch throw, over-production errors (stock_ledger_entry.py:287-299; services/status.py:29-47) | Adequate — transition whitelist + availability stop (services_production_run.xml:219-228) |
| 3 | Shop-floor execution UI | Adequate — kanban dashboards, tracking terminals | Adequate — Shop Floor / Visual Plant Floor pages (manufacturing/page/shop_floor/) | Adequate — declarative jobshop screens (JobshopScreens.xml) |
| 4 | Labour / time tracking | Adequate — shifts, wage groups, tracking labor time | Adequate — Job Card time logs, pause/resume (job_card.py:1371-1397) | Adequate — TimeEntry/Timesheet (workeffort-entitymodel.xml:42-111) |
| Recipe / BOM |  |  |  |  |
| 5 | BOM / recipe / routing definition | Rich — hierarchical TOC tree (TechnologyOperationComponentFields.java:34-58) | Rich — versioned multi-level BOM + Routing (bom.py) | Rich — MANUF_COMPONENT BOM + WorkEffort routings (BOMServices.java) |
| 6 | Recipe lifecycle governance / approval | Rich — 5-state approval + ~20 validators (TechnologyState.java:33-66; TechnologyValidationService.java) | Basic — docstatus + is_active/is_default only (bom.py:429-440) | Basic — active/inactive flag, unenforced (WorkEffortSeedData.xml:154-155) |
| 7 | ISA-88 batch recipes | Absent (searched isa88, phase recipe) | Absent (searched ISA, phase, recipe) | Absent (searched recipe, isa-88) |
| Traceability |  |  |  |  |
| 8 | Batch/lot master data | Rich — Batch entity + lot-level resources (BatchFields.java:32-58) | Rich — Batch with expiry derivation, parent_batch (batch.py:97-220) | Basic — Lot = id/date/qty/expiry only (product-entitymodel.xml:2419-2427) |
| 9 | Batch genealogy (system-of-record) | Rich — TrackingRecord used/produced tree (TrackingRecordFields.java:31-49) | Adequate — trace derivable from SLE + bundles; no first-class object (serial_no_and_batch_traceability/) | Basic — task-level assign/produce links, lot optional (workeffort-entitymodel.xml:597,616) |
| 10 | Batch blocking / quarantine | Adequate — TRACKED⇄BLOCKED + QC-blocked resources (BatchState.java:31-44) | Basic — disabled flag + expiry stop only (batch.py:101) | Basic — item-level On-Hold/Defective, no lot state (ProductSeedData.xml:547-549) |
| Quality |  |  |  |  |
| 11 | Quality inspection engine | Basic — quality flags/cards, no engine (ResourceFields.java:84-86) | Rich — typed QIs, templates, gating (quality_inspection.py:265-336) | Absent (searched quality¦inspection; only quantityRejected) |
| 12 | Parametric / spec-based QC | Basic — generic attribute framework, no limits (AttributeFields.java) | Adequate — per-reading min/max + formula (quality_inspection.py:284-336) | Absent (no spec entities in datamodel) |
| 13 | Certificates of Analysis | Absent (searched certificate) | Absent (searched coa, certificate of analysis) | Absent (searched CoA, certificate of analysis) |
| Warehouse |  |  |  |  |
| 14 | Warehouse structure (locations/pallets) | Rich — storage locations, pallets, load units (storageLocation.xml:37-54) | Adequate — warehouse tree, putaway rules; no pallet object (warehouse.py:21-53) | Adequate — facility hierarchy + typed locations (product-entitymodel.xml:996-1298) |
| 15 | FEFO/FIFO picking | Rich — FIFO/LIFO/FEFO/LEFO per warehouse (WarehouseAlgorithm.java:26-27) | Rich — FIFO/LIFO/Expiry strategy + expiry blocks (stock_settings.json:363-370) | Adequate — reservation strategies incl. INVRO_FIFO_EXP (InventoryReserveServices.xml:48-69) |
| 16 | Stock reservations | Rich — draft-document + order reservations (ReservationsService.java:81-247) | Rich — 8-state Stock Reservation Entry incl. batch-level (stock_reservation_entry.py:530-553) | Rich — reservation flow + InventoryItemDetail ledger (InventoryReserveServices.xml) |
| 17 | Inventory valuation / costing | Adequate — lot prices, cost norms, production balance | Rich — FIFO/MA/LIFO/Standard + GL + repost engine (item.json:387-390) | Adequate — CostComponent standard/actual costs (product-entitymodel.xml:788-830) |
| Planning |  |  |  |  |
| 18 | Production planning / MRP | Adequate — coverage analysis, min-states (OrderSuppliesServiceImpl.java) | Rich — Production Plan, MPS, forecast, MRP report (production_plan/services/material_request.py:141) | Adequate — MRP netting engine (MrpServices.java:62,618) |
| 19 | Finite capacity scheduling | Adequate — line schedules, TJ/TPZ norms, Gantt (ScheduleState.java:8-24) | Basic — slot search + CapacityError (services/operations.py:105-130) | Basic — working-time calendars only (TechDataCalendar) |
| Platform / integration |  |  |  |  |
| 20 | Master data (items, work centres, partners) | Rich | Rich | Rich |
| 21 | Units of measure & conversions | Adequate — per-product conversions (product.xml:55) | Rich — UOM master + per-item table (uom_conversion_detail.py:17) | Rich — Uom/UomConversion(Dated) (framework/common/entitydef/entitymodel.xml:507-569) |
| 22 | Hazmat / regulatory data | Absent (searched hazard, ADR, dangerous) | Absent (searched hazard, msds, un number) | Absent (searched hazmat, unNumber, msds) |
| 23 | SCADA / OPC-UA / device integration | Absent (searched opc, scada, mqtt, modbus) | Absent (same searches) | Absent (same searches) |
| 24 | External system integration (API/ERP/WMS) | Basic — external-number sync fields, few REST endpoints | Adequate — whitelisted REST/RPC on every DocType | Adequate — SOAP/HTTP service engines; nothing exported in manufacturing |
| 25 | Reporting / analytics | Adequate — operational PDF/XLSX reports | Rich — ~80 manufacturing/stock reports + dashboards | Basic — declarative report screens only |
| Cross-cutting |  |  |  |  |
| 26 | Maintenance management | Rich — CMMS 7-state events (MaintenanceEventState.java:33-86) | Basic — Maintenance Schedule/Visit, Downtime Entry | Adequate — FixedAssetMaint work orders |
| 27 | Audit trail / e-signatures | Adequate — *StateChange audit rows; no e-sign | Adequate — track_changes + immutable ledgers; no e-sign | Basic — status history; 17 audited fields repo-wide; no e-sign |
| 28 | Multi-plant support | Basic — factory/division entities, one schema | Rich — multi-company + Company Restriction (hooks.py:368-384) | Adequate — facility hierarchy, per-facility MRP |
| 29 | Localisation / i18n | Rich — en/pl/fr/de/cn + per-language DB dumps | Rich — 36 locales incl. full German | Rich — 18 languages in manufacturing labels |
| 30 | Role-based access control | Rich — 151 granular roles incl. per-transition | Rich — per-DocType role matrices (34 roles) | Basic — 5 CRUD permissions to SUPER only |

Rating counts (Rich / Adequate / Basic / Absent): Qcadoo 11 / 9 / 5 / 5 · ERPNext 14 / 7 / 4 / 5 · OFBiz 5 / 10 / 8 / 7.

## 5. Cross-application comparison

### 5.1 Capability overlap matrix (by area)

| Capability area | Qcadoo | ERPNext | OFBiz | Overlap verdict |
| --- | --- | --- | --- | --- |
| Order execution & gating | Strong (explicit state machine + listeners) | Strong (posting-derived status + hard stops) | Adequate (seeded whitelist) | Triple overlap — behavioural reconciliation needed |
| Recipe/BOM & governance | Strong (governed technology lifecycle) | Strong BOM, weak governance | Adequate BOM, no governance | Triple overlap; governance depth only in Qcadoo |
| Batch traceability & blocking | Strong (system-of-record genealogy) | Adequate (ledger-derived trace) | Weak (optional lots) | Overlap in intent, not in model |
| Quality | Weak (flags only) | Strong (inspection engine) | Absent | Single real implementation (ERPNext) |
| Warehouse / inventory | Strong physical fidelity | Strong valuation, adequate structure | Adequate | Triple overlap with different centres of gravity |
| Planning / scheduling | Adequate (schedules/Gantt) | Strong (MRP/MPS), weak finite capacity | Adequate MRP | Complementary strengths |
| Maintenance | Strong CMMS | Weak | Adequate | Qcadoo-only depth |
| Platform (RBAC, i18n, multi-plant, extensibility) | Mixed (rich RBAC, single-plant) | Strong across the board | Weak RBAC | ERPNext leads |

### 5.2 Data-model comparison — consolidation-critical concepts

The biggest consolidation risk is semantic mismatch: the three systems use overlapping vocabulary for different constructs.

| Concept | Qcadoo MES | ERPNext | OFBiz | Semantic mismatch |
| --- | --- | --- | --- | --- |
| Production order | Order entity, 7-state workflow object; state changed by users, gated by listeners (OrderState.java) | Work Order submittable document; status derived from stock postings (services/status.py:107-144) | WorkEffort row of type PROD_ORDER_HEADER; status = seed-data vocabulary (WorkEffortSeedData.xml:63-67) | High — “status” is user workflow vs posting reflection vs data row; identical words, different truth sources |
| Batch / lot | Two parallel models: genealogy Batch (state machine) and warehouse Resource.batch string (BatchFields.java; ResourceFields.java:48) | Batch master data (no state) + Serial and Batch Bundle allocation (batch.py:97-115) | Lot with no status, optional on InventoryItem.lotId (product-entitymodel.xml:2419,1967) | High — “batch” is a governed lifecycle object vs passive master data vs optional tag; Qcadoo itself has a dual model |
| Stock on hand | Set of lot-level Resource rows (each with pallet, location, expiry, price) (ResourceFields.java:32-90) | Aggregate Bin + immutable Stock Ledger Entry stream (stock_ledger.py) | InventoryItem (serialized or non-serialized qty) + InventoryItemDetail ledger (product-entitymodel.xml:1953,2125) | High — physical-lot rows vs ledger+cache vs item records; migration must pick one truth representation |
| Recipe / process definition | Technology = BOM and routing in one governed TOC tree (TechnologyOperationComponentFields.java) | BOM (materials + operations) separate from reusable Routing (bom.py; routing/) | ProductAssoc BOM separate from WorkEffort routing templates (ProductSeedData.xml:81) | Medium — unified vs split recipe; Qcadoo approval semantics have no ERPNext/OFBiz counterpart |
| Stock movement | Document (5 types) whose acceptance mutates resources (DocumentType.java:31-35) | Stock Entry submission posts SLEs (stock_entry.py) | Service calls writing InventoryItemDetail rows | Medium — document-centric vs ledger-centric vs service-centric |
| Reservation | Reservation rows from draft documents + order reservations (ReservationsService.java) | Stock Reservation Entry with own 8-state lifecycle (stock_reservation_entry.json:175) | OrderItemShipGrpInvRes against inventory items | Medium — different anchor objects (document vs standalone entry vs order line) |
| Quality result | qualityRating / blockedForQualityControl flags on resources (ResourceFields.java:84-86) | Quality Inspection document with readings and Accepted/Rejected status (quality_inspection.py) | quantityRejected number on task (workeffort-entitymodel.xml:227) | High — flag vs first-class inspection vs bare count |
| Work centre | Workstation / ProductionLine in division tree (basic/model/) | Workstation with live status + capacity (workstation.json:146) | FixedAsset machine group assigned to WorkEffort (accounting-entitymodel.xml:630) | Medium — OFBiz models machines as accounting assets |

### 5.3 User-journey comparison

| Journey | Qcadoo MES | ERPNext | OFBiz |
| --- | --- | --- | --- |
| Define & approve a recipe | Draft technology → validation battery → accepted (immutable, outdated on change) — a real approval journey | Create BOM → submit; activation flags only, no approval step | Define routing + BOM assoc; toggle active flag |
| Plan an order | Master order → order, coverage check, line schedule, Gantt | Production Plan (SO/forecast) → explode sub-assemblies → material requests → Work Orders | Run MRP → proposed requirements → create production run |
| Release to shop floor | pending → accepted gated on dates/line/technology; material availability checked at start | Submit WO → reserve stock → transfer materials (WIP warehouse) | PRUN_CREATED → SCHEDULED → DOC_PRINTED (confirm = document print) |
| Execute & record | Production tracking records (5-state) per operation/shift; auto warehouse documents | Job Cards per operation with time logs; Manufacture Stock Entry books FG | Start tasks, issue components, declare production per task |
| Trace a defect batch | Genealogy tree browse (producedFrom / usedToProduce), block batch → propagation via resource filters | Serial/Batch traceability report over SLE + bundles; disable batch | Query WorkEffortInventoryAssign/Produced joins — only if lot ids were captured |
| Quality disposition | Block batch / flag resource; no inspection record | Quality Inspection Accepted/Rejected gates the posting document | No journey (no QC entities) |

### 5.4 Business-rule divergence

| Rule domain | Qcadoo | ERPNext | OFBiz | Divergence |
| --- | --- | --- | --- | --- |
| What blocks order completion | doneQuantity = 0 blocks completion (OrderStateValidationService.java:54-63) | Completion is automatic at produced ≥ qty; over-production throws (services/status.py:208-224) | PRUN_RUNNING → PRUN_COMPLETED allowed regardless of declared qty (only transition whitelist) | Same word “completed”, three different guards |
| Expired stock | FEFO ordering only; no hard stop found on issuing expired resources | Hard stop: SLE submission throws on expired batch (stock_ledger_entry.py:287-299) | Expiry used only as reservation sort key (INVRO_FIFO_EXP) | Only ERPNext enforces expiry; consolidation must decide if FEFO is advisory or mandatory |
| Recipe changes after approval | Accepted technology immutable; must be outdated (TechnologyState.java) | Submitted BOM replaceable any time via new default | Routing editable in place | Change-control strength differs by an order of magnitude |
| Material availability at release | Checked by listener at order start (OrderStatesListenerServicePFTD.java:580) | Not blocking (reservation optional; negative stock configurable) | Optional failIfItemsAreNotAvailable, forced for lot issues | Hard vs soft vs optional gate |
| Who may change state | Per-transition roles (e.g. ROLE_DOCUMENTS_STATES_ACCEPT) | Per-DocType submit/cancel rights | Any user with MANUFACTURING_UPDATE | Granularity gap must be levelled in the target role model |

## 6. Fit-gap analysis and golden sources

### 6.1 Scoring criteria and weights

Weights as recorded for the programme in docs/adr/ADR-001-target-stack.md: functional depth 35% · data-model fitness 20% · technical health 20% · extensibility 15% · UX 10%. Scores 0–4 map from the Part 4 ratings (Absent=0, Basic=1, Adequate=2·5, Rich=4 for functional depth) with data-model/health/extensibility/UX judged from Part 3 sections B/D/E of each chapter. Scoring is per capability area, since golden-source decisions are taken at area level.

### 6.2 Golden source per capability area

| Capability area | Golden source | Rationale (weighted) | Runner-up gap |
| --- | --- | --- | --- |
| Order lifecycle & execution gating | Qcadoo (semantics) | Explicit, role-gated, auditable state machine with listener-enforced gates — the compliance-relevant behaviour (OrderState.java; OrderStateValidationService.java) | ERPNext statuses are posting reflections; strong hard stops but no user-owned workflow |
| Shop-floor execution recording | ERPNext | Job Card time logs, pause/resume, process loss, QI hooks on a healthy platform (job_card.py) | Qcadoo tracking records comparable but platform-risky |
| Recipe/BOM definition | ERPNext | Versioned multi-level BOM + Routing, costing integration, tooling (bom.py) | Qcadoo TOC tree equally capable, less healthy |
| Recipe lifecycle governance | Qcadoo (semantics) | 5-state approval with ~20 structural validators and in-use locks (TechnologyValidationService.java:91-707) | ERPNext has no approval model at all (Basic) |
| Batch master & genealogy | Qcadoo (semantics) | System-of-record TrackingRecord genealogy + batch state machine (TrackingRecordFields.java; BatchState.java) | ERPNext trace is derived, not first-class |
| Batch blocking / quarantine | Qcadoo (semantics) | Reversible blocking propagating into picking exclusions (ResourceCriteriaModifiers.java:59,70) | ERPNext only disabled flag |
| Quality inspection | ERPNext | Only real engine: typed inspections, parametric readings, formula acceptance, configurable transaction gating (quality_inspection.py:265-336) | Others Basic/Absent |
| Warehouse physical fidelity | Qcadoo (semantics) | Lot-level resources with pallets, storage locations, 4 disposal algorithms, draft-reservations (ResourceFields.java:32-90; WarehouseAlgorithm.java) | ERPNext lacks pallet/handling-unit object |
| Inventory valuation / costing / GL | ERPNext | Perpetual inventory, 4 valuation methods, repost engine, GL integration (stock_ledger.py; repost_item_valuation/) | Qcadoo costing has no ledger |
| Planning / MRP | ERPNext | Production Plan + MPS + forecast + MRP report (production_plan/) | OFBiz MRP works but infinite-capacity and frozen |
| Finite capacity scheduling | Qcadoo (semantics), partial | Line schedules, changeover norms, TJ/TPZ realization times (ScheduleState.java; OrderRealizationTimeServiceImpl.java) — still no optimiser anywhere | ERPNext slot search is Basic |
| Master data & UoM | ERPNext | Item/variants/UOM depth on the healthiest platform | — |
| Maintenance (CMMS) | Qcadoo (semantics) | 7-state role-gated maintenance events, planned events (MaintenanceEventState.java:33-86) | ERPNext Basic |
| Platform substrate (RBAC, multi-plant, extensibility, i18n, reporting) | ERPNext | Multi-company isolation, per-DocType RBAC, hooks-based extension, CI/test health (hooks.py; .github/workflows/) | Qcadoo single-schema, ageing |
| Anything from OFBiz | None | OFBiz wins no area outright; Adequate everywhere it competes, Absent in quality/traceability depth | Reference + data-migration source only |

“(semantics)” = the winning behaviour is carried as re-implemented rules/workflows on the target platform, not as code reuse — the winning implementations are Java listener/enum code (Qcadoo) that cannot be transplanted into a Frappe substrate.

### 6.3 White space — absent in ALL three applications (build or buy)

| Gap | Evidence of absence (searches documented per chapter §G) |
| --- | --- |
| ISA-88 procedural batch recipes (unit procedures, phases, scaling) | No procedural recipe model in any repo |
| Certificates of Analysis (generation from inspection results) | No CoA doctype/entity/print format anywhere |
| Hazmat / regulatory master data (UN numbers, MSDS/SDS, ADR) | No hazard fields in any product/item model |
| SCADA / OPC-UA / device connectivity | No device-protocol code in any repo |
| Electronic signatures (Part-11-style) on state changes | No e-signature construct in any repo (audit rows/versioning only) |
| Constraint-based finite-capacity optimiser | All three schedule by norms/calendars/slots only |

### 6.4 Fit-gap summary

- Adopt (platform + breadth): ERPNext manufacturing/stock/quality substrate — quality engine, planning, valuation, master data, RBAC/multi-plant, reporting.

- Absorb (depth as re-implemented semantics): Qcadoo order state machine + gating listeners, technology approval governance, batch genealogy/blocking object model, warehouse physical fidelity (pallets, storage locations, disposal algorithms, draft reservations), CMMS depth.

- Retire: OFBiz — no golden capability; treat as data-migration source (parties, products, inventory balances, open production runs) and behavioural reference for Plant B cutover.

- Build/buy: the six white-space items above.

This matches the disposition table in CONSOLIDATION.md; this dossier supplies the underlying evidence.

## 7. Consolidation implications (constraints — explicitly no design)

- State-machine reconciliation is unavoidable. ERPNext derives order status from postings; Qcadoo’s compliance behaviour requires user-owned, role-gated transitions. The target must layer an explicit workflow over the anchor’s derived statuses without forking anchor DocTypes — every absorbed gate becomes a hook/validator re-implementation with characterisation tests as the parity contract (all Qcadoo rules live in Java listener code and cannot be ported directly).

- Two batch models must become one. Qcadoo’s genealogy Batch (stateful) and warehouse Resource.batch (string) are only conventionally linked, ERPNext’s Batch is stateless master data, and OFBiz lots are optional. The consolidated batch object needs: identity, QA state (released/quarantined/blocked), expiry, genealogy links — none of the three provides all four today.

- Quarantine semantics exceed every current implementation. Blocking must propagate through genealogy trees and exclude stock from picking; Qcadoo does the latter, none does the former automatically. This is absorbed-plus-extended behaviour, not a port.

- Physical-fidelity migration is a data-model migration, not a data copy. Lot-level Resource rows (Plant A) must be decomposed into ERPNext’s Bin/SLE/Batch/Bundle representation without losing pallet/storage-location/expiry/price detail; a pallet/handling-unit object does not exist in the anchor and must be added before Plant A stock can be represented at all.

- Recipe governance must be grafted onto a governance-free BOM. ERPNext BOMs are freely replaceable after submit; carrying Qcadoo’s approval battery means new workflow states, structural validators and in-use locks on BOM/Routing — with the mismatch that Qcadoo technologies unify BOM+routing while the anchor splits them.

- Expiry enforcement policy must be decided estate-wide. Only ERPNext hard-stops expired consumption; Plant A operates FEFO-advisory. Harmonising to the stricter rule changes Plant A shop-floor behaviour and needs explicit business sign-off, captured as characterisation-test deltas.

- Role-model levelling. Per-transition roles (Qcadoo, 151 roles) must be expressible in the target RBAC; per-DocType matrices alone (ERPNext) cannot express “may accept documents but not corrections”. Workflow-state-level permissions are required.

- All six white-space capabilities are on the critical path of the chemicals scope (ISA-88, CoA, hazmat, SCADA, e-signatures, finite-capacity optimisation) — none can be sourced from the estate, so their effort is net-new build/buy regardless of golden-source choices.

- OFBiz retirement is a data problem, not a functionality problem. No capability is lost by retiring it, but Plant B’s optional-lot history means backfilled genealogy for pre-cutover stock will be incomplete; the trace boundary date must be recorded and communicated.

- Plant A platform risk bounds the timeline. Qcadoo runs on Java 8/Spring-XML with snapshot dependencies from a third-party Nexus (nexus.qcadoo.org) — the longer absorption takes, the longer the estate depends on an unreproducible build chain; archive the artefacts early.

## 8. Appendices

### 8.1 Assumptions log

| # | Assumption | Basis / risk |
| --- | --- | --- |
| A1 | The analysed commits are the estate baselines (Plant A = Chem_mes@81d6bb5, Plant B = VM_ofbiz-framework@ecf2990, Plant C = Chem_erpnext@31e7970); plant-specific deltas beyond rebranding are absent from source | Fork history shows only rebrand commits; runtime configuration not inspected |
| A2 | Shipped capability ≈ operated capability; settings-dependent behaviour (ERPNext inspection severity, Qcadoo warehouse algorithms, negative-stock allowances) assessed as capability, not as operated policy | Static analysis limitation (§2.3) |
| A3 | OFBiz optional plugins (REST, BIRT, e-commerce) are out of estate because plugins/ is empty at the analysed commit | Directory listing at commit |
| A4 | Scoring weights follow ADR-001 (functional 35 / data model 20 / health 20 / extensibility 15 / UX 10); no user-supplied override was provided | Recorded programme decision |
| A5 | ERP-boundary capabilities (finance, buying, selling) are out of MES scope per ADR-002 and were compared only at boundary level | Recorded programme decision |
| A6 | The Qcadoo genealogy Batch and warehouse Resource.batch refer to the same physical lots in Plant A operations | Model linkage is by convention (chapter 1 §B.4); needs operational confirmation |

### 8.2 Open questions

- Which ERPNext settings does Plant C actually run (inspection severity Stop vs warn, valuation method per item, negative stock, capacity planning on/off)? These change gating behaviour materially.

- Does Plant A use the genealogy plugin consistently (TrackingRecords for every production run), or is genealogy partially populated? Determines migration backfill quality.

- What proportion of Plant B inventory carries lotId? Determines the traceability boundary for OFBiz history.

- Are any Qcadoo customer-specific toggles active in Plant A (e.g. the ziepiwowarski plugin toggle found in core order validation)?

- Which reports from each system are regulatory-required vs convenience — the reporting white-space cannot be sized without this.

- Is there an external WMS/ERP currently connected to any plant (Qcadoo externalSynchronized fields, ERPNext integrations), and must those interfaces survive consolidation?

- What are Plant B’s open production runs / WIP at cutover-planning time (affects W4 backfill scope)?

### 8.3 Evidence index (comparison parts)

Full per-application evidence indices (re-verified at the pinned commits) live in each chapter’s Part F. The comparison parts (4–7) cite only evidence already listed there, plus the following parent-verified anchors:

| # | Repo | Path | Lines | Proves | Confidence |
| --- | --- | --- | --- | --- | --- |
| P1 | Chem_mes | mes-plugins/mes-plugins-orders/src/main/java/com/qcadoo/mes/orders/states/constants/OrderState.java | 31–81 | 7-state order enum with canChangeTo transitions | High |
| P2 | Chem_mes | mes-plugins/mes-plugins-technologies/src/main/java/com/qcadoo/mes/technologies/states/constants/TechnologyStateStringValues.java | 33–47 | Technology 5-state vocabulary (draft/accepted/declined/outdated/checked) | High |
| P3 | Chem_mes | mes-plugins/mes-plugins-advanced-genealogy/src/main/java/com/qcadoo/mes/advancedGenealogy/states/constants/BatchState.java | 31–44 | Batch TRACKED⇄BLOCKED state machine | High |
| P4 | Chem_mes | mes-plugins/mes-plugins-material-flow-resources/src/main/java/com/qcadoo/mes/materialFlowResources/constants/WarehouseAlgorithm.java | 26–27 | FIFO/LIFO/FEFO/LEFO enum | High |
| P5 | Chem_erpnext | erpnext/manufacturing/doctype/work_order/work_order.json | 124 | Work Order 10-status enum | High |
| P6 | Chem_erpnext | erpnext/stock/doctype/batch/batch.py | 88–115, 192–212 | Batch class fields; expiry derivation | High |
| P7 | Chem_erpnext | erpnext/quality_management/doctype/ + erpnext/stock/doctype/quality_inspection/ | dirs | QMS doctypes and Quality Inspection engine exist | High |
| P8 | VM_ofbiz-framework | applications/datamodel/data/seed/WorkEffortSeedData.xml | 160–177 | PRUN_* statuses and StatusValidChange whitelist | High |
| P9 | VM_ofbiz-framework | applications/datamodel/entitydef/product-entitymodel.xml | 2007, 2419 | Lot entity and InventoryItem→Lot FK | High |

Line-number validity note: all line numbers in this dossier are valid only at the pinned commits listed on the title page.